

Facts about

Feh�marn Belt



Results from a Fact-Finding Study Regarding a Pos�sible Fixed Link Between Den�mark and Germany Across Fehmarn Belt









































Danish Transport Council

Copenhagen

1995

�Forord



Denne rapport indeholder resultaterne af en under�søgelse af foreliggende fakta om en eventuel fast trafikforbindelse mellem Danmark og Tyskland over Femer Bælt. Under�søgelsen blev gennemført i løbet af 1994.



Rapporten udgør fase 1 af en undersøgelse af hvilket grundlag og hvilken proces, som bør etableres i forbindelse med en beslutning om en eventuel fast Femer Bælt forbindelse. I en efterfølgende rapport vil der blive gjort rede for erfaringerne fra andre store infra�strukturprojekter, ligesom der vil blive opstillet anbefalinger vedrør�ende beslutningsgrund�lag og -proces for en beslutning om en eventuel fast forbindelse.



Rapporten er blevet udarbejdet for Transportrådet af et internationalt team af eksterne rådgivere:



	Professor, dr.techn. Bent Flyvbjerg, Aalborg Universitet (projekt�leder)

	Professor, dr. Werner Rothengatter, Karlsruhe Universitet

	Docent, dr. Nils Bruzelius, Lund



Undersøgelsen er gennemført uafhængig af de egentlige forunder�søgelser af forbindelsen. Disse forundersøgelser vil blive gennem�ført af det danske og det tyske trafikministerium i fællesskab.



Med denne rapport ønsker Transportrådet at give beslut�ningstagerne og offent�ligheden en samling af fakta, som kan danne grundlag for en indledende debat om en even�tuel fast Femer Bælt forbindelse. Rapporten vil tillige danne udgangspunkt for efterfølgende anbefalinger fra teamet og Transportrådet.





Transportrådet

Februar 1995 

�Preface



This report contains the results of a fact finding study on a possible fixed link be�tween Denmark and Germany across Fehmarn Belt. The study was carried out during 1994.



The report makes up phase one of a study on require�ments on feasibility studies and decision making pro�cesses regarding a Fehmarn Belt link. A succeeding report will contain lessons learned from other major infra�structure projects and recommenda�tions on the design of feasibi�lity studies and decision making processes on a possible fixed link across Fehmarn Belt.



The report has been prepared for the Danish Transport Council by an international team of external ex�perts:



	Professor Dr. Bent Flyvbjerg, Aalborg University, (team leader)

	Professor Dr. Werner Rothengatter, University of Karlsruhe

	Docent Dr. Nils Bruzelius, Lund



The study was carried out independently of the feasi�bility studies, which will be conducted jointly by the Ministries of Transport of Denmark and Germany.



By means of this report, it is the intention of the Transport Council to provide the decision makers and the general public with a set of basic facts on which an initial debate on a possible fixed link across Fehmarn Belt can be based. Moreover, the report shall serve as a basis for succeeding recommendations from the team and the Transport Council.







The Danish Transport Council

February, 1995

�

�RYK \D 33.70�Contents



Dansk sammenfatning	  5

English Summary	  9

Deutsche Zusammenfassung	13



1.	INTRODUCTION	19



2.	POLITICAL DECISIONS REGARDING A POSSIBLE 

	FIXED LINK ACROSS FEHMARN BELT	21

2.1	The Political and Legal Basis for a Possible Fixed Link 

	Across Fehmarn Belt	21

2.2	National Physical Planning, 1992	23

2.3	Parliamentary Vote on Privately Financed Link Across 

	Fehmarn Belt, June 1993	23

2.4	Danish Government Transport Policy, December 1993	23

2.5	White Paper from the Commission of the European 

	Communi�ties, December 1993	24

2.6	Nordic Conference of Ministers of Transport, May 1994	25

2.7	European Council at Corfu and Essen, June and 

	December 1994	25

2.8	The German Political Situation with Respect to the 

	Fehmarn Belt Project	26



3.	EXISTING TRAFFIC ACROSS FEHMARN BELT AND 

	THE BALTIC SEA	29

3.1	Traffic Across Fehmarn Belt 1993	29

3.2	Traffic Across Fehmarn Belt 1980-93	31

3.3	Traffic Between Scandinavia and Continental Europe	33

3.4	Fehmarn Belt Market Share	37

3.5	Goods Traffic Between Scandinavia and the Continent 	42

3.6	Reliability of Traffic Data	43



4.	EARLIER STUDIES OF A POSSIBLE FIXED LINK 

	ACROSS FEHMARN BELT	47

4.1	Christiani & Nielsen, Højgaard & Schultz, Kampmann, 

	Kieru�lff & Saxild, 1936-37	47

4.2	Danish State Railways, DSB, 1940	48

4.3	European Roundtable of Industrialists, 1984	48

4.4	Hochtief & Philipp Holzmann and Deutsche Bank, 1988	49

4.5	Scandinavian Link, 1990	50

4.6	Great Belt, Ltd., 1990	51

4.7	Danish Road Association, 1991	53

4.8	Fehmarn Belt Consortium, 1992	54

4.9	Danish State Railways, DSB, 1992	55





5.	ACTORS AND THEIR OBJECTIVES REGARDING 

	A POSSIBLE FIXED LINK ACROSS FEHMARN BELT	57

5.1	Introduction	57

5.2	Government	58

5.3	Political Parties, Denmark	60

5.4	Labour Market Organisations	62

5.5	Financial Institutions	63

5.6	Contractors	63

5.7	Other Organisations and Private Companies	63

5.8	The Media	65

5.9	The General Public	66

5.10	Summary and Conclusions	66



Notes	69

Bibliography	79

�

�RYK \D 33.70�Dansk sammenfatning 



Politiske beslutninger vedr. en eventuel fast forbindelse over 

Femer Bælt

Med vedtagelsen af anlægsloven for en fast forbindelse over Øre�sund blev signa�let givet til igangsætning af planlægnings�arbejdet for en eventuel fast forbindelse mellem Danmark og Tyskland over Femer Bælt. I artikel 21 i den dansk-svenske regeringsaf�tale om Øresundsforbindelsen fra den 23. marts 1991 hedder det således, at den danske regering erklærer sig rede til at arbejde for, at en fast forbindelse over Femer Bælt bliver gennemført under forudsætning af, at hensyn til miljø og økonomi kan tilgodeses. I Tyskland er der ikke tilsvarende taget en politisk beslutning om en fast Femerfor�bindelse; forbindelsen er ikke listet eks�plicit i den tyske transportin�vesteringsplan fra 1992.



Den danske og den tyske trafikminister har mundtligt aftalt at gen�nemføre under�søgelser af faste forbindelser over Femer Bælt. Såkaldte "Fase A" forundersøgel�ser er gen�nemført og doku�men�teret i et samarbejde mellem de to landes trafik�ministerier 1992-93. Egentlige under�søgelser er planlagt påbegyndt i 1995 med følgende komponenter: (i) geotekniske og geologiske forhold; (ii) tekniske alterna�tiver for kyst-til-kyst forbindelsen; (iii) marine miljøeffekter; og (iv) trafikpro�gnoser.



I 1993 og 1994 oplyste den danske trafikminister, at undersøgelser�ne tillige ville omfatte (i) vurdering af alternative finansierings- og organisations�modeller; (ii) sociale aspekter; og (iii) forbedrede fær�geforbindelser som alternativ til faste forbindelser. Af disse er de to første komponenter ikke inkluderet i de under�søgelser, som plan�lægges påbegyndt i 1995.



I Danmark er beslutningen vedrørende en eventuel fast forbindelse over Femer Bælt forbundet med en beslutning om at elektrificere og forøge kapaciteten på jernbanestrækningen Odense-Hamborg. Det har hidtil været den danske regerings politik, at såvel Øresundsbe�slut�ningen som Odense-Hamborg beslutningen skal gennemføres inden en eventuel Femer�forbindelse.



Af regeringens trafikpolitiske redegørelse fra 1993, "Trafik 2005", fremgår, at det er den danske regerings holdning, at hensynet til bane�trafikken er udgangs�punktet for en eventuel beslutning om etablering af en fast forbindelse over Femer Bælt, herunder hensynet til opkob�ling af Danmark og Skandinavien på det euro�pæiske net for høj�hastighedstog. Regeringen har derfor erklæret, at samtidig med undersøgelser af Femer Bælt forbin�del�sen bør der gennemføres undersøgelser af forskellige udbygningsalternativer for baneforbin�del�sen mellem København og Rødby, og at en beslutning om inve�steringer i de tilslut�tende baneanlæg bør træffes sammen med en beslutning om en eventuel fast forbindelse via Femer Bælt.



I EU-Kommissionens arbejde med trans-europæiske transportnet optræder Femer Bælt forbindelsen på en liste over projekter, som vurderes at være af central betydning for etablering af de trans-europæiske net. Femer�for�bindelsen indgår i en gruppe af projekter, som kræver yderligere undersøgelser, og EU deltager i finansieringen af sådanne undersøgelser. På topmødet i Essen i decem�ber 1994 beslut�tede Europarådet, at arbejdet med transeuropæiske net skulle fortsættes, og det blev noteret, at den Europæiske Inve�sterings�bank har oprettet en særlig konto til finan�siering af sådanne net.



Eksisterende trafik

Hvad angår den eksisterende trafik over Femer Bælt (Rødby-Putt�garden, Gedser-Warnemünde, Gedser-Travemünde og Gedser-Ro�stock) og over Østersøen (vigtig�ste færgeruter mellem Skandinavien og kontinental-Europa på Østersøen fra Jyllands østkyst til Oder), kan følgende konstateres:



·	Vejtrafikken over Femer Bælt var i 1993 4.100 køretøjer pr. døgn. Det svarer til 75 procent af trafikken over Øre�sund og godt 50 procent af trafikken over Storebælt. 80 pro�cent af vejtrafik�ken over Femer Bælt var personbiler, resten lastbiler og busser.



·	Passagertrafikken med tog over Femer Bælt var i 1993 2.190 passagerer pr. døgn. Det svarer til knap dobbelt så mange tog�passa�gerer som over Øresund og cirka en fjer�de�del af antallet over Store�bælt.



·	Godstrafikken over Femer Bælt i 1993 er estimeret til 6,9 mil�lioner tons, fordelt med cirka halvdelen på tog og halv�delen på lastbil.



·	Vejtrafikken over Femer Bælt er vokset betydeligt mere end vejtrafikken i Danmark og Tyskland i perioden 1980-91. Der�imod er vejtrafikken over Femer Bælt faldet 1991-93, mens den fortsat er steget i Danmark og Tysk�land. I 1993 var vejtrafikken over Femer Bælt således på samme niveau som i 1988, året før Berlin-muren faldt.



·	Femer Bælts andel af den samlede vejtrafik over Østersøen er faldet cirka en procent om året i gennemsnit 1983-89 og cirka to procent om året 1989-93.



·	På det maritime transportmarked på Østersøen er transport af køretøjer til og fra det tidligere Østtyskland et væsentligt marked i markant vækst. Vejtrafik�ken mellem Danmark-Sverige og Østtysk�land udgjorde i 1989 seks pro�cent af den samlede vejtra�fik mellem Danmark-Sverige og de to tysk�lande (excl. lande�grænsen). I 1993 var denne andel steget til 21 procent. Den maritime transport af køretøjer til og fra det tidligere Vesttysk�land var i samme periode faldende, såvel absolut som relativt.



Estimater af omkostninger og fremtidig trafik

På grundlag af erfaringerne fra Storebælt, har A/S Storebælt esti�meret anlægsom�kostninger på 24 milliar�der kr (1988-priser) for en kombi�neret jernbane- og vejbro over Femer Bælt (to jernbanespor, fire-sporet motorvej). Dette er knap dobbelt så meget som den oprindelige pris for Storebæltsforbindelsen, således som den er oplyst i bemærk�ningerne til anlægsloven.



En bil-tog forbindelse i boret tunnel er estimeret til 21,6 milliarder kr (1988-priser). Endelig er anlægsomkostningerne for en kombi�neret forbindelse bestående af en boret jernbane�tunnel og en motor�vejsbro esti�meret til 13,6 plus 15,4 milliar�der kr, d.v.s. i alt 29 mil�liarder kr (1988-priser).



Foruden kyst-til-kyst forbindelsen kommer omkostninger til ud�videlse fra et til to spor og øvrige forbedringer af tilsluttende jern�baner i Danmark og Tyskland samt bygning og udbygning af til�sluttende motor�veje i de to lande, arbejder som samlet vil koste adskillige milliarder kroner.



Trafikken over en kombineret forbindelse over Femer Bælt er esti�meret af A/S Storebælt til 8.000 køretøjer og 5.750 tog�passagerer pr. døgn umiddelbart efter åbningen. Det svarer til 95 procent flere køretøjer og 160 procent flere togpas�sagerer end den faktiske trafik i 1993. Det svarer endvidere til cirka halvt så mange køretøjer og en femtedel så mange togpas�sagerer som estimeret for en fast Store�bælts�forbindelse umid�del�bart efter dennes åbning.



For vejdelen af en vej- og jernbaneforbindelse har A/S Storebælt estimeret en forrentning på 9,75 procent. For banedelen er forrent�ningen ikke estimeret.



Endelig kan det konstateres, at etablering af en kombineret Femer�for�bindelse vil have en betydelig og gunstig indflydelse på Øre�sundsfor�bindelsens økonomi og begrænset indflydelse på Store�bæltsfor�bindelsens økonomi, ifølge beregninger udført af A/S Store�bælt.



Andre studier har estimeret andre omkostninger og andre trafiktal for en fast Femerforbindelse. En vurdering af omkostninger udført af EU Kommissionen i 1994 gav et overslag på 4,5 milliarder ECU for en kombineret jernbane- og vejforbindelse. Ingen trafiktal og forrentning blev estimeret.



Et studie udført af Scandinavian Link i 1990 anslog at anlægsom�kost�ningerne for en enkeltsporet jernbane i tunnel og en to-sporet vej ligeledes i tunnel ville være 12,8 milliarder kroner (1987-pri�ser), incl. renter i anlægsperioden. Trafikken i år 2000 blev esti�meret til 1,7 millioner togpassagerer, 4,3 millioner bilpassagerer og 16 millioner tons gods. Forrentningen af projektet blev anslået til 15 procent.



Endelig anslog et studie udført af Dansk Vejforening i 1991, at anlægs-omkost�ningerne for en bro med enkeltsporet jernbane og fire-sporet motorvej ville være 16 milliarder kroner (1990-priser). Trafikken i år 2000 blev her estimeret til 1,8 millioner togpassa�gerer, 6,7 millioner bilpassagerer, 2,8 millioner buspassagerer og 17 millioner tons gods. Forrentningen blev anslået til 10-15 procent.



Alle estimater er forbun�det med betydelig usikkerhed.



Aktører og deres holdninger

Det organiserede Danmark - her forstået som regering, Folketing, politiske parti�er, arbejdsmarkedets organisationer og en række andre interesseorganisationer - samt væsentlige dele af den nationale presse, er helt overvejende for etablering af en fast forbindelse over Femer Bælt. De vigtigste bevæggrunde er konkurrence- og be�skæf�tigelses�hensyn samt europæisk integra�tion. Ligeså klart viser op�inions�undersøgelser imidlertid, at der sandsynligvis ikke er noget flertal i den danske befolk�ning for en fast Femerforbindelse.



Danmark har tidligere oplevet tilsvarende markante forskelle mellem offentlig og organiseret opinion, f.eks. ved beslut�ningerne om faste forbindelser over Øresund og Storebælt og ved beslutningerne om omfanget af deltagelse i den Europæiske Union. Erfaringerne fra Øresund, Storebælt og EU-afstem�nin�g�erne tyder på, at offentlig�hedens tillid til det politiske og administrative system står på spil i denne type situation. Kravene til informationsniveau, demokratisk proces og fair play bliver derfor særligt høje.



Det konkluderes på den baggrund, at procedurer bør udvikles for under�søgelser af og beslutninger om faste eller andre forbindelser over Femer Bælt, som inde�holder den gennemskuelighed, �de mekanismer til balancering af interesser og de incitamen�ter til ansvarlig ressource�anvendelse, som kan sikre en demokratisk beslut�ningsproces og en effektiv anvendelse af samfundets midler. En efterfølgen�de rapport fra Transportrådet vil redegøre for, hvordan sådanne procedurer kunne se ud.

�

�RYK \D 33.70�English Summary 



Political Decisions

The ratification in 1991 by the Danish Parliament of the law for construction of a fixed link across Øresund paved the way for stu�dying the feasibility of a possible fixed link between Denmark and Germany across Fehmarn Belt. Article 21 of the agreement between Denmark and Sweden regarding the Øresund link commits the Da�nish Govern�ment to work for a fixed link across Fehmarn Belt, should such a link prove environmentally sound and economi�cally feasible. In Germany, no explicit political decision has been made regarding a Fehmarn Belt link; the link is not listed in the current German investment plan for the transport sector.



The Danish and German ministers of transport have agreed infor�mally to carry out studies of a possible Fehmarn Belt link. “Phase A” studies were carried out in 1992-93 in order to establish a study basis. Further studies will start in 1995 covering (i) geotechnical and geological conditions; (ii) technical alter�na�tives for the coast-to-coast facility; (iii) environmental impacts on marine areas; and (iv) traffic forecasts. In 1993 and 1994, the Danish Minister of Transport stated that studies would also cover (i) assess�ment of alternative models for finance and organi�sation; (ii) social aspects of a possible link; and (iii) improved ferry opera�tions as an alternative to possible fixed links. Of these, the two former compo�nents are not included in the studies which will be initiated in 1995.



In Denmark, the decision regarding a possible fixed link across Fehmarn Belt has been closely connected with a decision to elec�trify and increase the capacity of the railroad Odense-Hamburg. It has been the policy of the Danish Government to implement the Øresund fixed link and Odense-Hamburg project before a possible link across Fehmarn Belt.



In a policy statement in the Danish Parliament in December 1993, the Minister of Transport announced that the Government's regard to development of rail traffic, including the possibility of extending the European high-speed rail network to include Denmark and Southern Scandinavia, would be the point of departure for a possible decision about a fixed link across Fehmarn Belt.



In the EU Commission's work on trans-European networks, a Feh�marn Belt link is included in a list of projects that are seen as cen�tral to estab�lishing the trans-European Networks. The Fehmarn Belt link is included in a group of projects which require further study. At the Essen summit meeting in December 1994, the European Council decided that work on trans-European networks would con�tinue and noted that a special account had been established with the European Invest�ment Bank for the financing of such networks.



Existing Traffic

Existing traffic across Fehmarn Belt (Rødby-Puttgarden, Gedser-Warnemünde, Gedser-Travemünde and Gedser-Rostock) and across the Baltic Sea (most impor�tant ferry routes between Scandi�navia and continental Europe on the Baltic Sea from Jutland's East Coast to the Oder) can be described as follows:



·	Road vehicle traffic across Fehmarn Belt 1993 amounted to 4,100 vehicles per day. This was equivalent to 75 percent of road vehicle traffic across Øresund and a good 50 per�cent of traffic across Great Belt. 80 percent of road vehicle traffic across Fehmarn Belt was passenger cars, the rest trucks and buses;



·	Passenger traffic by train across Fehmarn Belt 1993 was 2,190 passengers per day. This was equivalent to almost twice the amount of train passengers cros�sing Øresund and about a fourth of the train passengers crossing Great Belt;



·	Goods traffic across Fehmarn Belt in 1993 is estimated at 6.9 million ton, with approximately half on train and half on truck;



·	During 1980-91, road vehicle traffic across Fehmarn Belt grew faster than road vehicle traffic in Denmark and Ger�many. Ho�wever, during 1991-93 road vehicle traffic across Fehmarn Belt fell while traffic continued to grow in Den�mark and Germany. In 1993 road vehicle traffic across Fehmarn Belt was at the same level as in 1988, the year before the Berlin Wall fell;



·	The Fehmarn Belt share of total road vehicle traffic across the Baltic Sea fell on average by approximately one percent a year 1983-89, and on average by approximately two percent a year 1989-93;



·	Transport of road vehicles to and from the former East Germany across the Baltic Sea is growing rapidly. In 1989, road vehicle traffic between Denmark-Sweden and East Germany was six percent of total road vehicle traffic bet�ween Denmark-Sweden and the two Germanies (excluding traffic across the Danish-German land border). In 1993, this share had grown to 21 per�cent. Ferry transport of road vehicles between Denmark-Sweden and the former West Germany fell during the same period, in real as well as in relative ter�ms.







Estimates of Costs and Future Traffic

On the basis of experience from Great Belt, Great Belt, Ltd. has estimated con�struction costs for a combined rail and road bridge (two-track rail, four-lane motorway) across Fehmarn Belt at dkr 24 billion (1988 prices). This is approxi�mately twice the original bud�get for the Great Belt link (in the same prices).



A shuttle-train connection in a bored tunnel was estimated at dkr 21.6 billion (1988 prices). Finally, construction costs for a combined connection with a bored rail tunnel and a motorway bridge was estimated at dkr 29 billion (1988 prices), with dkr 13.6 billion for the rail tunnel and dkr 15.4 billion for the road bridge.



In addition to costs for the coast-to-coast link across Fehmarn Belt, costs would be incurred for expansion of the connecting rail links from one to two tracks in Denmark and Germany and for construc�tion of connecting motorways in the two countries. Taken together, these works would cost several billion Danish kroners.



Traffic on a rail and road link across Fehmarn Belt has been esti�mated by Great Belt, Ltd. at 8,000 road vehicles and 5,750 rail passengers per day upon opening of the link. This is equivalent to 95 percent additional road vehicles and 160 percent additional train passengers than crossed the Belt in 1993. It is also equiva�lent to approximately half as many road vehicles and a fifth as many train passen�gers as are estimated for the fixed link across Great Belt upon its opening.



For the road part of the rail-and-road link across Fehmarn Belt, Great Belt, Ltd. calculated a financial internal rate of return of 9.75 percent. No rate of return was calculated for the rail link.



Finally, Great Belt, Ltd. found that establishing a fixed rail and road link across Fehmarn Belt would have a substantial and positive influence on the financial performance of the Øresund link but a limited influence on the financial perfor�mance of the Great Belt link.



Other studies have produced different costs and traffic volumes for a possible Fehmarn Belt link. An initial cost evaluation by the EU Commission in 1994 produced a cost of ECU 4.5 billion for a com�bined rail and road link. No figures for traffic and revenues were estimated.



A 1990 study by Scandinavian Link of a single-track rail tunnel and a two-lane road tunnel estimated costs at dkr 12.8 billion (1987 prices), including interest during construction. Traffic in year 2000 was estimated at 1.7 million rail passen�gers, 4.3 million car passen�gers and 16 million tons of goods. An internal rate of return of 15 percent was calculated.



A 1991 study by the Danish Road Association estimated construc�tion costs for a bridge with a single-track railway and a four-lane motorway at dkr 16 billion (1990 prices). Traffic in the year 2000 was estimated at 1.8 million rail passen�gers, 9.5 million road ve�hicle passengers and 17 million tons of goods per year. The rate of return on the project was estimated at 10-15 percent.



All estimates mentioned are subject to substantial uncertainties.



Public and Organised Opinion

What could be called "organised Denmark" - here understood as government, the Parliament, political parties, employer and labour organisations and other interest organisations - in addition to central parts of the national press, clearly supports the construction of a fixed link across Fehmarn Belt. The reasons most frequently cited for being pro-fixed link are that a link is believed to result in (i) an impro�ved competitive situation for Danish business in relation to the rest of Europe; (ii) increased employment; and (iii) European integration. Notwithstanding this, opinion polls suggest that at present a majority of Danes are not for a fixed link across Fehmarn Belt.



Previously, Denmark has experienced similar marked differences between public and organised opinion, for instance in connection with the decisions on fixed links across Great Belt and Øresund and on the extent of Danish participation in the European Union. The experiences of Øresund, Great Belt and the EU-referenda indicate that public trust in the political and administrative system is at stake in such types of situations. Requirements on information, due de�mocratic process and fair play are, therefore, particularly high.



Against this background it may be concluded that better procedures should be developed for carrying out feasibility studies and for deciding on fixed or other links across Fehmarn Belt. Such pro�ce�dures should (i) be transparent; (ii) provide adequate mechanisms for balancing different interests against each other; (iii) contain incentives for making efficient use of scarce resources; and (iv) allow for effective mechanisms for enforcement of accountability. A later report from the Transport Council will outline such procedures.

�

�RYK \D 33.70�Deutsche Zusammenfassung



Politische Entscheidungen

Mit der Ratifizierung des Gesetzes des Dänischen Parlaments über den Bau einer Landverbindung zwischen Dänemark und Schweden über den Öresund wurde der Weg bereitet, um die Möglichkeit einer Landverbindung zwischen Dänemark und Deutschland über den Fehmarnbelt zu untersuchen. Artikel 21 des Vertrages zwischen Dänemark und Schweden über die Öresund - Verbindung verpflichtet die dänische Regierung, auf eine Landverbindung über den Fehmarnbelt hin�zuarbeiten, wenn eine solche Verbindung sich als wirtschaftlich und ökologisch verträglich erweisen sollte. In Deutschland ist keine politische Entscheidung bezüglich der Fehmarnbelt - Verbindung gefallen, das Projekt ist nicht explizit im Bundesverkehrswegeplan enthalten.



Die dänischen und deutschen Verkehrsminister sind auf der informellen Ebene übereingekommen, Untersuchungen über die Realisierbarkeit einer Fehmarnbelt - Verbindung durchzuführen. Vorstudien wurden durchgeführt ("Phase A") und in den Jahren 1992-93 vorgelegt. Weitere Untersuchungen sind ab 1995 geplant, die umfassen: (i) geotechnische und geologische Bedingungen, (ii) technische Alterna�tiven für eine Verbindung von Küste zu Küste, (iii) Umweltbeeinträchtigungen im Ostseegebiet und (iv) Verkehrsprognosen. In den Jahren 1993 und 1994 wurde vom dänischen Verkehrsministerium angekündigt, dab die Untersuchungen eben�falls (i) die Bewertung von alternativen Finan-zierungs- und Organisationsmodel�len, (ii) soziale Aspekte des Vorhabens und (iii) verbesserte Fährschiffsbedingun�gen als Alternative zu möglichen Landverbindungen umfassen sollen. Die beiden letzten Elemente sind in der Beschreibung der Untersuchungen, die ab 1995 durch�geführt werden sollen, nicht enthalten.



In Dänemark wurde die Entscheidung zur Fehmarnbelt - Verbindung eng mit einer Entscheidung über die Elektrifizierung und Kapazitätssteigerung der Eisen�bahnstrecke Odense - Hamburg verknüpft. Es war politischer Wille, dab die Öresund sowie Odense - Hamburg - Projekte vor einem möglichen Fehmarnbelt - Projekt begonnen werden sollten.



Der dänische Verkehrsminister hat im Dezember 1993 in seinem Bericht vor dem Parlament zur Verkehrspolitik der Regierung angekündigt, dab für die dänische Seite die Entwicklung des Eisenbahnverkehrs eine entscheidungsbestimmende Bedeutung hat, wobei die Möglich�keit einer Erweiterung des europäischen Hoch�geschwindigkeitsnetzes der Eisenbahnen unter Einschlub von Dänemark und Süd - Skandinavien eingeschlossen ist.



In der Zusammenstellung der EU - Kommission zu den transeuropäischen Netzen wird die Fehmarnbelt - Verbindung unter den Projekten, die als Kernelemente dieses Netzes gelten, aufgeführt. Die Fehmarnbelt - Verbindung ist in der Pro�jektgruppe enthalten, für die zusätzliche Untersuchungen notwendig sind. Beim EU - Gipfel in Essen im Dezember 1994 hat der Europäische Rat entschieden, dab die Arbeiten zu den transeuropäischen Netzen fortgeführt werden sollen, wobei die Europäische Investitionsbank bei der Finanzierung mitwirken soll.



Heutige Verkehrssituation

Die heutige Situation des Verkehrs über den Fehmarnbelt (Rödby-Puttgarden, Gedser-Warnemünde, Gedser Travemünde und Gedser-Rostock) und die Ostsee (die wichtigsten Fährverbindungen zwischen Skandinavien und dem europäischen Festland von der Ostküste Jüt�lands bis zur Odermündung) kann wie folgt besch�rieben werden:



·	1993 passierten durchschnittlich 4100 Strabenfahrzeuge pro Tag den Fehmarn�belt. Dies entsprach 75 % des entsprechenden Verkehrs über den Öresund oder 50 % des entsprechenden Verkehrs über den Groben Belt. Der Pkw - Verkehr machte davon 80 % aus, der Rest setzte sich aus Lkw und Bussen zusammen.



·	Der Schienenpersonenverkehr über den Fehmarnbelt erreichte 1993 2190 Reisende pro Tag im Durchschnitt. Dies entsprach dem Doppelten des Schie�nenpersonenverkehrs über den Öresund und ein Viertel dessen über den Grob�en Belt.



·	Der Güterverkehr über den Fehmarnbelt wurde für 1993 mit 6,9 Mill. Tonnen geschätzt, wovon etwa jeweils die Hälfte mit der Bahn bzw. mit dem Lkw transportiert wurden.



·	In den Jahren 1980 bis 1991 wuchs der Strabenfahrzeugverkehr über den Fehmarnbelt schneller als der gesamte Strabenfahrzeugverkehr in Dänemark und in der Bundesrepublik (in den alten Grenzen). In den Jahren 1991 bis 1993 war der Strabenfahrzeugverkehr über den Fehmarnbelt allerdings rücklä�ufig, während er insgesamt in Dänemark und in der Bundesrepublik (in den alten Grenzen) weiter anstieg. Im Jahr 1993 hatte der Strabenfahrzeugverkehr über den Fehmarnbelt wieder das Niveau von 1988, also dem Jahr vor dem Fall der Berliner Mauer, erreicht.



·	Der Anteil des Strabenfahrzeugverkehrs über den Fehmarnbelt am Gesamtver�kehr über die Ostsee fiel in den Jahren 1983 bis 1989 durchsch�nittlich um 1 % p.a., in den folgenden Jahren bis 1993 um 2% p.a.

 

·	Im Seeverkehr über die Ostsee ist der Transport von Strabenfahrzeugen von und nach Ostdeutschland ein Wachstumsmarkt. 1989 be�trug der Stra�benfahrzeugverkehr zwischen Däne�mark/Schweden und Ostdeutschland gerade 6 % des entsprechenden Verkehrs zwischen Dänemark/Schweden und Gesamt�deutschland (ohne den Landverkehr über die dänisch-deutsche Grenze). Im Jahr 1993 ist dieser Anteil auf 21 % angewachsen. Dagegen fiel der Seetrans�port von Strabenfahrzeugen zwischen Dänemark/Schweden und Westdeutsch�land im gleichen Zeitraum, sowohl absolut wie relativ. 



Schätzung der Baukosten und der Verkehrsentwicklung

Auf Basis der Erfahrungen mit dem Bau der Landverbindung über den Groben Belt hat die Great Belt, Ltd. die geschätzten Baukosten für eine kombinierte Straben- und Eisenbahnbrücke (zwei Gleise, 4 Fahrstreifen) über den Fehmarnbelt mit 24 Mrd. dkr (Basis 1988) beziffert. Dies entspricht dem Doppelten der ursprünglich für das Grober Belt - Vorhaben geschätzten Baukosten.



Eine Shuttle - Zug - Verbindung durch einen Tunnel wurde bei 21,6 Mrd. dkr (Basis 1988) Baukosten geschätzt. Schlieblich wurden die Baukosten für eine kombinierte Verbindung in Form eines Eisenbahn�tunnels und einer Strabenbrücke mit 29 Mrd. dkr (Basis 1988) beziffert, wobei auf den Eisenbahntunnel 13,6 und auf die Strabenbrücke 15,4 Mrd. dkr entfielen.



Zusätzlich zu den Kosten der Küste-Küste - Verbindung würden weitere Kosten für die Erweiterung von Eisenbahnstrecken und für den Bau von Strabenanbindungen in Dänemark und Deutschland anfallen. Auch diese Kosten dürften sich auf einige Mrd. dkr belaufen.



Der Verkehr für eine kombinierte Eisenbahn- und Strabenverbindung über den Fehmarnbelt ist von der Great Belt, Ltd. auf 8000 Strabenfahrzeuge und 5750 Eisenbahnreisende je Tag im Jahr der Eröffnung geschätzt worden. Dies ent�spricht einer Steigerung bei den Strabenfahrzeugen um 95 % und bei der Eisen�bahnreisenden um 160 % gegenüber 1993. Im Vergleich zur Verkehrsprognose zum Grober Belt - Projekt liegt die Strabenfahrzeugprognose (zum Zeitpunkt der Inbe�trieb�nahme) bei etwa der Hälfte und die Eisenbahnreisendenprognose bei einem Fünftel. Für den Strabenteil des kombinierten Eisenbahn-/Strabenprojekts für den Fehmarnbelt errechnet die Great Belt, Ltd. eine interne Verzinsung des Kapitaleinsatzes von 9,75 %. Für den Eisen�bahnteil gibt es keine solche Angabe.



Great Belt, Ltd. stellt abschliebend fest, dab der Bau einer kombinierten Eisenbahn- und Strabenverbindung über den Fehmarnbelt einen positiven Einflub auf das wirtschaftliche Ergebnis der Öresund- und einen schwachen Einflub auf das der Grobe Belt - Verbindung haben würde.



Weitere Studien haben unterschiedliche Ergebnisse für die Kosten und die zu erwartenden Verkehrsmengen über den Fehmarnbelt ergeben. Eine erste Koste�nabschätzung der EU - Kommission führte zu einem Kostenvolumen von 4,5 Mrd. ECU für eine kombinierte Strassen-/Eisenbahnverbindung. Über Verkehr�smengen und Erlöse wurden keine Angaben gemacht.



Im Jahr 1990 ermittelte die Scandinavian Link in einer Studie zu einem kombi�nierten Tunnel mit einem Eisenbahngleis und zwei Fahrstreifen Kosten in Höhe von 12,8 Mrd. dkr (Basis 1987), einschlieblich der Zinsen während der Baupha�se. Der Verkehr für das Jahr 2000 wurde mit 1,7 Mill. Bahnreisenden, 4,3 Mill. Pkw - Reisenden und 16 Mill. Tonnen Güteraufkommen angegeben. Die erw�artete interne Verzinsung des Kapitals wird mit 15 % genannt.



Im Jahr 1991 erschien eine Studie der Danish Road Association, welche die Baukosten für eine Brücke mit einem Bahngleis für den Schienen- und vier Fahr�streifen für den Strabenverkehr auf 16 Mrd. dkr (Basis 1990) schätzte. Der Verkehr für das Jahr 2000 wurde mit 1,8 Mill. Bahnreisenden, 9,5 Mill. Pkw - Reisenden und 17 Mill. Tonnen Güteraufkommen prognostiziert, die interne Verzinsung mit 10 - 15 %.



Alle erwähnten Schätzungen unterliegen hohen Unsicherheitsmargen.



Einstellung von Gruppen und Verbänden

Das politisch organisierte Dänemark, also Regierung, Parlament, politische Parteien, Wirtschaftsverbände, Gewerkschaften oder Interessengruppen, wie auch wesentliche Teile der Presse, unterstützen eine Landverbindung über den Feh�marnbelt. Als Gründe für die positive Einstellung zu diesem Vorhaben werden meist die verbesserte Wettbewerbssituation der dänischen Wirtschaft in Relation zum übrigen Europa, die Verbesserung der Beschäftigung und die europäische Integration genannt. Ebenso klar zeigen jedoch Umfragen, dab es gegenwär�tig offenbar keine Mehrheit in der dänischen Bevölkerung für eine Landverbindung über den Fehmarnbelt gibt.



Es hat früher bereits ähnliche Differenzen zwischen der organisierten und der nicht organisierten Öffentlichkeit gegeben, so zum Beispiel bei den Entscheidun�gen über die Grober Belt- und Öresund - Projekte, sowie bei der Entscheidung über die dänische Mitgliedschaft in der Europäischen Union. Die Lehren, die aus diesen Beispielen gezogen werden können, zeigen, dab das öffentliche Vertrauen in das politische und administrative System bei solchen Entscheidungssituationen auf dem Spiel stehen kann. Die Anforderungen an die Information, den geeigne�ten demokratischen Prozeb und eine faire Behandlung aller Gruppen sind de�mentsprechend hoch.



Vor diesem Hintergrund ist zu folgern, dab die Verfahrensweisen zur Durchfüh�rung von Wirtschaftlichkeits-, Verträglichkeits- und anderen entscheidungsvor�bereitenden Untersuchungen über die Art einer Verbindung über den Fehmarnbelt neu überdacht werden sollten. Zentral sind dabei die Anforderungen (i) ein hohes Mab an Transparenz zu gewährleisten, (ii) eine Balance verschiedener Interessen herbeizuführen, (iii) Anreize für eine effiziente Verwendung der Ressourcen zu vermitteln und (iv) wirksame Mechanismen für Kostenverantwortlichkeiten zu entwickeln. In dem folgenden Bericht des Verkehrsbeirats werden diese Anforder�ungen weiter präzisiert und mögliche Verfahrensweisen aufgezeigt.

�

�RYK \D 33.70�1.  Introduction



A fixed link across Fehmarn Belt was considered as early as 1936-37 when a group of Danish contractors submitted a proposal to the Danish Government for developing transport infra�structure in Den�mark by implementing a system of motorways and bridges.1 The motor�ways formed what would later become known as the “Big H”, i.e. two motorways from North to South, one in Jutland and one on Zealand and Lolland-Falster, and one motorway from East to West across Zealand, Funen and Jutland. The Eastern and Western parts of the motor�way system were proposed to be connected with a bridge across Great Belt. The Danish motor�ways were to be linked with Sweden and Germany by bridges across Øresund and Fehmarn Belt.2



In June 1994, the Big H was completed, with only minor differen�ces compared to the original proposal by the con�tract�ors. The Great Belt link is under construction and is expected to be completed by December 1997. Tendering for the construc�tion of the Øresund link has begun. The Fehmarn link is in its early planning stages with feasibility studies expected to be carried out 1995-97.



The purpose of this report is to give an overview of existing infor�mation regar�ding a possible fixed link across Fehmarn Belt. The report is the result of a fact-finding study and it covers: (i) the political decisions behind a possible fixed link across Fehmarn Belt; (ii) exist�ing traffic across Fehmarn Belt, across the Baltic Sea and between Scandinavia and continental Europe; (iii) ear�lier studies of proposed fixed links across Fehmarn Belt; and (iv) an overview of actors and their objectives regarding a possible fixed link across Fehmarn Belt.



A later report will review the implications of the infor�mation pre�sented in this report on how best to organise the process for deci�ding whether a fixed link should be built across Feh�marn Belt or not, including what information will be needed in the process and how it may be pro�duced, realising that such informa�tion will neither be the only nor, possibly, the most important basis for political decision making. The later report will also spell out lessons from other major transport investments, in Denmark and internat�ionally, and their ramifications regarding how to reduce risk and ensure transparency and accountabi�lity in the decision making process for a possible fixed link across Fehmarn Belt.



�





�RYK \D 33.70�2.  Political Decisions Regarding a Possible Fixed Link Across Fehmarn Belt



In this Chapter, political decisions of importance for a pos�sible fixed link across Fehmarn Belt are described. Firstly, the formal political and legal basis for a possible link is delineated. Secondly, other political decisions with implica�tions for a link are described. At this stage, the emphasis is on describing the legal and political decisions as such. The question of how far implementation of the decisions have come will not be dealt with in detail here.



2.1  The Political and Legal Basis for a Possible Fixed Link Across Fehmarn Belt

No written agreement exists between Denmark and Germany regar�ding a fixed link across Fehmarn Belt. However, the Danish and German ministers of transport have verbally agreed to study the feasibility of a fixed link across the Belt. The studies are expected to be carried out 1995-97.



In Denmark, the decision regarding a possible fixed link across Fehmarn Belt has been closely connected with two other decisions regarding major transport infrastructure, namely the decision regar�ding a fixed link between Denmark and Sweden across Øresund and the decision to electrify and increase the capacity of the railroad Odense-Hamburg. It is the policy of the Danish Govern�ment that the latter two pro�jects be implemented before the possible imple�mentation of a fixed link across Fehmarn Belt.



For Denmark, the formal political and legal basis for work on a possible fixed link across Fehmarn Belt is “Law on Construction of a Fixed Link Across Øresund” of August 19 1991.1 The law ratifies an agreement between the governments of Denmark and Sweden signed on March 23 1991 to build a com�bined road and rail link between Den�mark and Sweden across Øresund.2



Article 21 of the agreement between Denmark and Sweden com�mits the Danish Government to work for a fixed link between Denmark and Germany across Fehmarn Belt, should such a link prove ecolo�gi�cally and economically feasible. In full, arti�cle 21 reads:



	 “The Government of Denmark declares itself ready to work for the imple�mentation of a fixed link across Fehmarn Belt on the condition that regard for envi�ronment and economy can be ob�served.”3



In paragraph 2 of the “Law on Construction of a Fixed Link Across Øresund” the Danish Minister of Transport is autho�rised to take the steps neces�sary to implement the agreement with Sweden.



As a consequence of article 21 in the Danish-Swedish agree�ment, studies will be initiated regarding a fixed link across Fehmarn Belt. Such studies will be carried out in collabora�tion between the Danish and German authorities.4 The purpose of the studies is to establish information on the basis of which a decision regarding a possible fixed link across Fehmarn Belt can be taken.5 According to the Danish Minister of Transport the studies will cover:



1.	Technical and environmental assessment of alternative designs of a fixed link;



2.	Traffic forecasts;



3.	Assessment of alternative models for financing and organi�sa�tion.6



In an account to the Danish Parliament in December 1993 regarding the Government’s transport policy, the Minister of Transport an�noun�ced that he expected the studies regarding a possible fixed link across Fehmarn Belt to be concluded by the end of 1996.7 The current schedule is that the tendering process for the studies will be carried out Fall-Winter 1994-95 with contracts for the stud�ies ex�pected to be signed Spring-Summer 1995. Actual work on the stu�dies will take up to two years. Thus, at the time of writing this report, 1997 seems to be a more likely time-frame for concluding the studies.8



Article 21 of the agreement between the governments of Denmark and Sweden is linked to a Danish political agreement from April 29 1991 between the Conservative Party, the Liberal Party (Venstre), the Social Democratic Party and the Centre Democrats (Centrum�demokraterne) that the railroad Odense-Hamburg will have its capacity increased and will be electrified before a possible fixed link across Fehmarn Belt is built.9 On June 7 1991 the Danish and German Ministers of Trans�port concluded an agreement on electri�fication of the section of the railway system between Odense and Hamburg.10



In addition to the formal legal and political basis for work on a possible fixed link across Fehmarn Belt, a number of political deci�sions and statements have implications for this work. They are mentioned below in chronological order. Finally, a number of inter�est groups have made their objec�tives and attitudes regarding a fixed link known. These will be described in Chapter 5.







2.2  National Physical Planning, 1992

In his 1992 account on national physical planning, the Danish Mi�nister of the Environment and the Danish Government proposed to develop transport infrastructure in Denmark in order to “avoid that the European main traffic corridors would bypass Denmark”.11 A deci�sion regarding a possible fixed link across Fehmarn Belt was seen as central to this policy. The Ministry of the Environment was identified as a partner to the Ministry of Transport in car�rying out the feasibility studies for a possible fixed link across Fehmarn Belt.12 



Parallel to the Fehmarn Belt feasibility studies, studies would be carried out of high-speed rail Berlin/Ham�burg-Copen�hagen-Oslo/Stockholm in collabora�tion with the German and Swe�dish authorities.



2.3  Parliamentary Vote on Privately Financed Link Across 

Fehmarn Belt, June 1993

With 102 votes against and nine votes for, on June 18 1993 the Danish Parliament rejected a “Proposal for Decision by the Parlia�ment Regar�ding a Privately Financed Link Across Fehmarn Belt” set forth by the Progress Party (Fremskridtspartiet).13 The objec�tives of the proposal was to speed up implementation of a fixed link across Fehmarn Belt and to ensure that the link would be privately financed. 



The Danish Minister of Transport, in his comments on the proposal, gave two main reasons for the Government’s rejec�tion of it: (1) Feasibility studies would have to be carried out before a decision could be made regarding a possible fixed link across Feh�marn Belt; as part of such studies alterna�tive organisational models would be evaluated, and (2) The proposal comprised an “unfortu�nate mix” of inter�ests, with construction companies and financial institutions operating together in the same consortium responsible for the link.14



2.4  Danish Government Transport Policy, December 1993

In his December 1993 statement to the Danish Parliament regarding the Government’s trans�port policy, the Danish Minister of Transport announced that for the Danish Govern�ment, concern for the deve�lop�ment of rail traffic is the point of departure for a possible deci�sion about a fixed link across Fehmarn Belt.15 In the statement, the minister also stressed the importance of a link across Fehmarn Belt for enabling the ex�tension of the European high-speed rail network to include Denmark and Southern Scandinavia.



In conjunction with the minister’s statement to the parliament, the Danish Government published a national traffic plan called Trafik 2005. In the plan, the Government proposed that parallel to the feasibility studies of a possible Fehmarn Belt link, studies be initia�ted of alternative ways to improve the railway between Copenhagen and Rødby.16 The improvements would be aimed at in�creasing ca�paci�ty and accom�modating high-speed rail. 



In addition, the Govern�ment pro�posed that decisions on investments in connec�ting railway infrastruc�ture should be taken together with the deci�sion about a possible fixed link across Fehmarn Belt. If a fixed link is built, a new double rail track Orehoved-Rødby should be built to accommodate increased demand. This investment would cost dkr 2.6 billion, ac�cording to the plan. Also, dkr 1.5 billion would have to be invested in a third rail track Roskilde-Ringsted if a new railway Copen�hagen-Ringsted would not be established. A new railway Copenhagen-Ringsted would cost an estimated dkr 6.3 billion and would solve capacity pro�blems Copen�hagen-Høje Taastrup. Accor�ding to the plan these problems are expected to get worse after the opening of the fixed link across Great Belt.17



2.5  White Paper from the Commission of the European 

Com�muni�ties, December 1993

In December 1993, the Commission of the European Communities published the white paper Growth, Competitiveness, Employ�ment.18 The establishment of trans-European networks is central to the white paper’s recommendations on how to fight unemployment in the European econo�mies and secure inter�national competitiveness. The Commission showed that direct investment in transport infra�structure to be mobilised by 1999 could amount to ECU 220 billion. The white paper con�tains an indicative list of 26 major projects representing an overall investment of the order of ECU 82 billion. The Fehmarn Belt crossing is project number six on this list with an indicative total cost of ECU 4.5 billion for a tun�nel/bridge with related construction works. On the basis of the indica�tive list, the Commission has initiated discussions with the authorities concerned and with what the Commis�sion calls the relevant economic cir�cles.



On the basis of the white paper, the European Council autho�rised further work on plan�ning and implementation of trans-European networks to be carried out by a so-called Group of Personal Repre�sentatives of the Heads of State and Government chaired by the then Danish Vice-President for the Commission, Mr. Henning Christopher�sen.19 The group, also known as the Christopher�sen-Group, was to present an interim report to the European Council at the Corfu-meeting in June 1994 and a final report at the Essen-meeting in December 1994. The overall objec�tive for the work of the group was defined as the “speedy completion of the TENs [Trans-European Networks] with a view to the efficient operation of the single market; to reinforc�ing the Union’s competitive�ness, regional planning and the links with neighbouring countries; and to contributing to faster and safer means of communication for the citi�zen.”20 (See also Section 2.7).





2.6  Nordic Conference of Ministers of Transport, May 1994

In the resolution from the Second Nordic Conference of Ministers of Transport, May 1994, the ministers of transport of Denmark, Finland, Germany, Norway and Sweden and the min�isters and sena�tors of transport of the North German States of Schleswig-Holstein, Lower Saxony and Mecklenburg-Western Pomerania, and of the Hanseatic cities of Hamburg and Bremen stated that they consider the Fehmarn Belt transport corridor as an important regional ele�ment in the trans-European networks.21



The ministers underlined the necessity to include into the economic assessment of a fixed link across Fehmarn Belt the benefits which could be generated by improved fast ferry boats. It is unclear from the resolution whether improved fast ferry boats are to be consi�dered an alternative that could substi�tute a fixed link in the assess�ments or whether it will be seen as an alternative that will co-exist and compete with such a link, or both.



The resolution specifies that the feasibility study for Fehmarn Belt will cover (i) traffic-related; (ii) ecological; (iii) technical; and (iv) social aspects of the project.



The ministers also underlined the importance of trans-European networks and emphasised the important position that the Nordic region holds within these networks, in particu�lar as regards the North-South transport axis between Scandinavia and the European Continent as well as within the East-West transport axis in the Baltic Sea.



Finally, the ministers underlined that a political decision regarding Fehmarn Belt is “closely connected with efforts towards a streng�the�ning of rail transport in the region”.22



2.7  European Council at Corfu and Essen, June and December 1994

At the meeting of the European Council at Corfu, June 1994, an interim report on trans-European networks was presented to the European Council by the chairman of the so-called Christophersen-Group.23 The interim report identifies 34 projects classified into three groups according to when the projects can be expected to start. The first group con�sists of projects for which work is already underway or could begin before the end of 1996. The second group consists of projects that could be made mature for start in 1997. The third group comprises projects which appear likely to take more time before work can begin or which require further study.



A fixed link between Denmark and Germany across Fehmarn Belt is one of 13 projects in the third group; a fixed link across Øresund is one of 11 projects in the first group; finally, high-speed rail in Denmark, with new and upgraded tracks South-West of Copenha�gen (Copenhagen-Ringsted) and in Eastern Jutland, is one of ten projects in group two.24



The Christophersen-Group recommended that the European Council acknowledge the priority status of the 34 projects identified by the group; that the European Council recom�mends to the Member States that they facilitate the implementation of these projects; and that the group would be allowed to complete its work according to a mandate sug�gested by the group, including finishing the assessment of the 34 projects and their priority status.25



On the basis of the interim report, the European Council decided to agree on a “first prior�ity list” of 11 major transport projects identi�cal to the first group on the Christophersen-Group’s list of 34 pro�jects. The Council emphasised the importance of rapid implementa�tion of these projects and confirmed that measures would be taken to secure that priori�ty projects would not run into financial obstacles which would jeopardise their implement�ation.26 The Council also appro�ved the mandate of the Christophersen-Group to com�plete its work with a final report to be presented to the Council in Essen in December 1994.



At the Essen meeting of the European Council in December 1994, the Council reconfirmed its support to implementation of the 11 priority projects identified at the Corfu meeting and three new pro�jects were added to the priority list.27 The Fehmarn Belt project remained on the list of projects that require further study.28 In a technical paper from the EU Commission, the cost of a combined rail and road link across Fehmarn Belt was estimated at ECU 4.5 billion.29



At Essen, the European Council also decided that work on trans-European networks would continue and noted with satisfaction that a special account had been established with the European Invest�ment Bank for the financing of such net�works.



2.8  The German Political Situation with Respect to the 

Feh�marn Belt Project

In Germany, no decision has been taken regarding a fixed link across Fehmarn Belt.30 The link is not listed in the Fe�deral Trans�port Investment Plan of 1992. As North-South traffic in Germa�ny, including tran�sit, is not changing as dramatical�ly as East-West traffic, a Fehmarn Belt fixed link is not consid�ered an undertaking of highest priority.



The position of the Federal Ministry of Transport is neutral: If the project appraisal comes out with a positive result and the fixed link can be financed by private capital then chances are that the link will be built. There is no preference for a particular technical solution. The Ministry is open to dis�cuss tunnel and bridge projects or the improve�ment of sea borne connections, depen�ding on the economic and environmen�tal viability documented in the project appraisal.



Note has been taken of the EU Commission’s categorisation of the Fehmarn Belt link among the trans-European networks railway links. In Germany, this designation is viewed as inappropriate as there has not been any decision taken in favour of a railway link. However, in general it is regarded as helpful that the Fehmarn Belt link is one of the EU trans-European network projects as this improves the likelihood of financial support from the EU. A finan�cial contribution from the German Federal Ministry of Transport to a possible Fehmarn Belt link is not viewed as likely.



The political situation in Schleswig-Holstein is similar. The argu�ments of protagonists for the project concentrate on its expected contribution to regional development and to European-wide inter�relationships. But there are also critical views from the aspect of the protection of the environment.

�

�RYK \D 33.70�3.  Existing Traffic Across Fehmarn Belt and the Baltic Sea



This Chapter presents a description of existing traffic across Feh�marn Belt and the Baltic Sea.1 The purpose is to establish an ov�er��view of the most important volumes and types of traf�fic that con�sti�tute or form part of the potential market for a possible fixed link across Fehmarn Belt or for continued ferry operations. Traffic ac�ross Fehmarn Belt will be compared with traffic across Øresund and Great Belt. Developments in traffic since 1980 will be described, and market changes after German unification will be assessed. Fi�nally, issues of reliability of traffic data will be addres�sed.



The description of traffic is not meant to be exhaustive. A more com�plete description and analysis of traffic lies outside the scope of this report and would entail a more extensive collection of data and more work to establish the reliability of such data. 



The traffic data used in this chapter are from the Danish Central Statistical Office, the Danish State Railways, the Danish Road Dire�ctorate, the Swedish National Road Administration, Great Belt, Ltd., Cruise (Car) Ferry Info and a number of other sources. In a more complete description of traffic across Fehmarn Belt and the Baltic Sea, data from these sources could not stand alone. In particular, existing data on goods traffic by truck are incomplete as are data on origins, destinations and purposes of trips made across Fehmarn Belt and the Baltic Sea. Such data would have to be collected for a more complete study.



3.1 Traffic Across Fehmarn Belt 1993

Existing traffic between Denmark and Germany across Fehmarn Belt is carried by four ferry lines: Rødby-Puttgarden, Gedser-War�nemünde, Gedser-Travemün�de and Gedser-Rostock. All four lines carry cars, trucks and buses. In addition the first two carry rail passengers and goods wagons. (See Figure 3.1).



The average number of road vehicles (passenger cars, trucks and buses) crossing Fehmarn Belt per day in 1993 was 4,100. Of these 80 percent were passenger cars and 20 percent trucks and buses. In comparison, the average number of road vehicles crossing Øresund 1993 was 5,450 vehicles per day and crossing Great Belt 7,570 vehicles per day. Thus, average daily traffic across Fehmarn Belt was 75 percent of that crossing Øresund and 54 percent of that crossing Great Belt in 1993. (See Table 3.1). 



Goods traffic across Fehmarn Belt was 6.9 million ton per year in 1993. Rail carried 53 percent and trucks 47 percent of the tonnage. In comparison goods traffic across Øresund 1993 was 6.6 million ton per year,



Table 3.1: Traffic across Fehmarn Belt, Øresund and Great Belt 1993.

�	Road Vehicle Traffic

	Average Daily Traffic����	Goods Traffic

	Mill. Ton per Year���	Passenger Trips

	Mill. Trips per Year������	Passen	�ger

	Cars�	Tru	�cks

�	Bu	�ses�	Total�	Rail�	Truc	k�	To	�tal�	Rail�	Bus12�	Walk-on-off

	+ Vehicle

	Passen�ge�rs13�	To	�tal14��Feh�marn Belt1�	3296�	667�	139�	4102�	3.6654�	3.	�2407�	6.90	5�	0.	�8009�	1.77	6�	6.804�	9.380��Øre�s�und2�	4524�	735�	193�	5452�	3.4405�	3.14	3�	6.58	3�	0.4	�2310�	2.46	6�	13.474�	16	�.365��Great Belt3�	6594�	927�	54�	7575�	2.4536�		-8�	-�	2.9	�5811�	0.68	6�	6.719�	10	�.363��

 1	The routes across Fehmarn Belt are Rødby-Puttgarden, Gedser-Warnemünde, Gedser-Rostock and Gedser-Travemün�de.

 2	The routes across Øresund are Copenhagen-Malmö, Copenhagen-Helsingborg, Tuborghavn-Landskrona, Dragør-Lindhamn, Helsingør-Helsing�borg.

 3	The routes across Great Belt are Korsør-Nyborg (DSB), Korsør-Nyborg (Vognmandsruten), Halskov-Knudshoved.

 4	Only the Rødby-Puttgarden and Gedser-Warnemünde routes carry trains. Figures from the Danish Central Statistical Office.

 5	Only the Copenhagen-Helsingborg route carries trains. Figures from the Danish Central Sta�tistical Office.

 6	Only the Korsør-Nyborg route carry trains. Figures from the Danish Central Statistical Office.

 7	Goods traffic on trucks is estimated for the routes Rødby-Puttgarden and Gedser-Warnemünde while calculated from the routes Gedser-Travemünde and Gedser-Rostock.

 8	Not reported in 1992 nor in 1993.

 9	Only the Rødby-Puttgarden and Gedser-Warnemünde routes carry trains. Figures from DSB.

10	Only the Helsingør-Helsingborg route carry trains. Figures from DSB.

11	Only the Korsør-Nyborg route carries trains. Figures from DSB.

12	Calculated on the assumption that each bus carries 35 passengers.

13	Calculated as the total minus rail and bus passenger trips.

14	Figures from the Danish Central Statistical Office.



Sources:

Danish Central Statistical Office, Samfærdsel & Turisme, 1994:9 (Copenhagen: Danish Central Statistical Office, 1994).

DSB, Letters of June 13 1994 and June 24 1994 (Copenhagen: Shipping Department, 1994).





with 52 percent on rail and 48 percent on trucks. It should be noted that figures for goods traffic on trucks across Feh�marn Belt have been estimated for Tables 3.1 to 3.3. The problem is that no figures for tonnage on trucks exist for the ferry routes Rød�by-Puttgarden and Gedser-Warnemünde. Therefore, for each year 1980-93 the average tonnage per truck has been assumed to be the same on Rødby-Puttgarden as on Gedser-Travemünde, where the average tonnage is known. Gedser-Warnemünde is not included since no meaningful comparison can be made to other ferry routes. Gedser-Warnemünde carried 3-10 percent of all trucks on Fehmarn Belt 1980-93.



The total number of passenger trips across Fehmarn Belt was 9.38 million per year in 1993. Of these 27 percent were passenger trips by rail and bus; the rest was trips by walk-on-walk-off passengers and passengers in road vehicles. In comparison 16.37 million pas�senger trips were made across Øresund of which 18 percent were by rail and bus; on Great Belt the equivalent num�bers were 10.36 mil�lion and 35 percent. The number of passenger trips across Fehmarn Belt is 57 percent of the number across Øresund and 91 percent of the number of passenger trips across Great Belt. Fehmarn Belt and Øresund both have substantially more bus than rail passengers whereas the opposite holds true for Great Belt. It should be noted that the number of bus passengers is not an observed number; it is calculated following a practice adopted by Great Belt, Ltd. assuming that a bus on average carries 35 passengers. 

�Table 3.2: Traffic across Fehmarn Belt 1980-93.

�	Road Vehicle Traffic1

	Average Daily Traffic����	Goods Traffic1

	Mill. Ton per Year���	Passenger Trips1

	Mill. Trips per Year������	Cars�	Trucks�Buses�	Total�	Rail2�	Truck3�	Total�	Rail2,4�	Bus5�Walk-on-off + vehicle passen�gers6�Total7��	1980�	2096�	534� 68�	2698�	2.155�	2.9728�	5.127�	1.057�	0.869�3.961� 5.887��	1981�	2259�	552� 72�	2883�	1.950�	2.3938�	4.343�	1.187�	0.920�4.255� 6.362��	1982�	2460�	599� 83�	3142�	2.177�	3.5608�	5.737�	1.140�	1.060�4.614� 6.814��	1983�	2442�	473� 91�	3006�	2.215�	2.3468�	4.561�	1.037�	1.163�4.968� 7.168��	1984�	2591�	494� 96�	3181�	2.225�	3.0968�	5.321�	1.042�	1.226�5.298� 7.566��	1985�	2783�	541�100�	3424�	2.494�	3.1518�	5.645�	1.148�	1.278�5.733� 8.159��	1986�	2972�	588�102�	3662�	2.493�	2.7438�	5.236�	1.154�	1.303�5.845� 8.302��	1987�	3021�	588� 98�	3707�	2.636�	2.7748�	5.410�	1.133�	1.252�5.872� 8.257��	1988�	3301�	635�106�	4042�	2.823�	3.0038�	5.826�	1.139�	1.354�6.477� 8.970��	1989�	3673�	647�115�	4435�	3.134�	3.0788�	6.212�	1.214�	1.469�6.701� 9.384��	1990�	3747�	624�124�	4495�	3.322�	-9�	3.322�	1.250�	1.584�6.733� 9.567��	1991�	3874�	644�138�	4656�	3.443�	-9�	3.443�	1.175�	1.763�7.026� 9.964��	1992�	3709�	663�153�	4525�	3.637�	-9�	3.637�	1.039�	1.955�7.278�10.272��	1993�	3296�	667�139�	4102�	3.665�	3.240�	6.905�	0.800�	1.776�6.804� 9.380��Average Annual Chan�ge (%)�

	3.7�

	2.2�

5.9�

	3.4�

	4.3�

	3.110�

	3.310�

	-1.7�

	5.8�

4.3�

3.8��

 1	The routes across Fehmarn Belt are Rødby-Puttgarden, Gedser-Warnemünde, Gedser-Rostock and Gedser-Trave�münde.

 2	Only the routes Rødby-Puttgarden and Gedser-Warnemün�de carry trains.

 3	Figures for goods on trucks are only available from the route Gedser-Travemünde from 1980-89. In 1990 no figures at all for goods on trucks are reported and from 1991 to 1993 figures are reported only from the new route Gedser-Rostock, which explains the greater part of the decrease. In 1993 figures for goods on trucks are reported from the routes Gedser-Rostock and Gedser-Travemünde.

 4	1980-1989 the source is Great Belt, Ltd., letter of May 2 1990. 1990-1993 the source is DSB, letter of June 13 1994.

 5	Calculated on the assumption that each bus carries 35 passengers.

 6	Calculated as the total minus rail and bus passenger trips.

 7	Figures from the Danish Central Statistical Office.

 8	The route Gedser-Warnemünde is not included. No basis for estimation exists.

 9	Incomplete figures for goods on trucks, especially from 1990-92. Estimates are made only for the routes Gedser-War�nemünde and Gedser-Rostock. Gedser-Trave�münde was closed down from January 1991 to February 1993.

10	Average annual change from 1980-89. 



Sources:

Great Belt, Ltd., letter of May 2 1990.

Danish Central Statistical Office, Danmarks Skibe og skibs�fart, 1983 and 1987 (Copenhagen: 1984 and 1988).

Danish Central Statistical Office, Samfærdsel & Turisme, 1990:7, 1991:9, 1992:15, 1993:9, 1994:9, (Copenhagen: 1990-94).

DSB, Letter of June 13 1994 (Copenhagen: Shipping Depart�ment).





3.2 Traffic Across Fehmarn Belt 1980-93

Development of traffic across Fehmarn Belt 1980-93 is shown in Table 3.2. The average an�nual increase in traffic during this period was 3.4 percent for road vehicle traffic and 3.3 percent for goods traf�fic 1980-89. Figures for goods on trucks cannot be provided for 1990-92. The average annual increase in total pas�senger transport was 3.8 percent for the period 1980-93. For rail passenger trips, the average an�nual change has been a decrease of 1.7 percent.

�Table 3.3: Index for traffic across Fehmarn Belt and for traffic in Denmark, Germa�ny and Sweden 1980-93. Index 1980=100.

�	Road Vehicle Traffic����	Goods Traffic������	Feh�marn1�	Den�mark2�Germa�ny3�Swe�den4�	Feh�marn5�	Den�mark8�Germa�ny10�Swe�den11��	1980�	100�	100�100�100�	100�	100�100�100��	1981�	107�	 97� 95� 99�	 85�	 91� 98� 98��	1982�	116�	 98� 99� 99�	112�	 90� 95� 99��	1983�	111�	102�102�102�	 89�	 95� 97� 99��	1984�	118�	107�106�106�	104�	 99�102�108��	1985�	127�	112�105�107�	110�	106�107� 99��	1986�	136�	119�113�112�	102�	112�108�107��	1987�	137�	125�120�116�	106�	111�110�106��	1988�	150�	132�127�120�	114�	114�115�-12��	1989�	164�	135�130�125�	121�	116�121�-12��	1990�	167�	138�135�122�	-6�	119�126�124��	1991�	173�	142�136�124�	-6�	116�137�-12��	1992�	168�	145�138�125�	-6�	120�136�-12��	1993�	152�	147�143�122�	135�	-9�125�121��Average Annual Chan�ge (%)�

	3.4�

	3.0�

2.8�

1.6�

	3.37�

	1.6�

1.8�

-13��

 1	Index of carried vehicles. Calculated from the Danish Central Statistical Office, Danmarks skibe og skibs�fart 1980-1987 and Samfærdsel & Turisme 1988-1993.

 2	Vejdirektoratet Sektorplanafdelingen, Tal om Vejtra�fik, (Copenhagen 1994). Index calculated from road vehicle kilometers.

 3	Figures from Bundesminister für Verkehr, Verkehr in Zahlen 1994. Index calculated from road vehicle kilo�meters in former West Germany. For former East Germa�ny comparable figures exist only from 1991.

 4	Swedish Road and Transport Research Institute, Letter of November 8 1994. Estimation of road vehicle kilo�meters made by Hans Thulin.

 5	Index of rail goods. Figures for goods on trucks are incomplete, see Table 2.2 note 3. Calculated from Danmarks Statistik, Danmarks skibe og skibsfart 1980-1987 and Samfærdsel & Turisme 1988-1993.

 6	The decrease is due to no reported figures from 1990 for goods traffic on trucks on all routes and from 1991 to 1993 no reported figures for goods traffic on trucks on the routes Rødby-Puttgarden and Gedser-Warnemünde.

 7	Average annual change 1980-89.

 8	Vejdirektoratet, Tal om Vejtrafik. Index calculated from ton-kilometers on rail and on trucks over 2 ton.

 9	No figures for 1993 reported for goods on rail.

10	Figures from Bundesminister für Verkehr, Verkehr in Zahlen 1994. Index calculated from Billion ton-kilo�meters carried on rail and trucks for long distance haulage in former West Germany. For former East Germany comparable figures have only been produced since 1991.

11	Statistiska Centralbyrån, Statistiska meddelanden, T 30 SM 9403, Table 5. Index calculated on the basis of ton-kilometers.

12	No figure reported.

13	No meaningful calculation can be made.





Table 3.3 shows that for Denmark the average annual increa�se in total road vehicle traffic 1980-93 was 3.0 percent; for goods traffic the average annual increase was 1.6 per�cent. For former West Ger�many the equivalent numbers were 2.8 percent for road vehicle traffic and 1.8 percent for goods traffic. For Sweden the estimated average annual in�crease in road vehicle traffic was 1.6 percent; for goods traffic no calculation can be made. From Table 3.3 it is seen that from 1980 to 1991 road vehi�cle traffic across Fehmarn Belt increased more than road vehicle traffic in the two nations on either side of the belt and more than in Swe�den. After 1991 this situation was reversed for Denmark and Germany with national road vehicle traffic increasing while traffic across Fehmarn Belt was decreasing.



As a comment on Table 3.3, it should be noted that inter�national goods transports via ferries on the Baltic Sea has a composition different from that of national goods transports. The latter is domi�nated by many heavy shipments with inexpensive materials, for instance gravel, sand, stone, grains, fertilisers and oil pro�ducts. International goods transports on ferries, on the other hand, are dominated by shipments of higher value-added export goods, for instance processed food and industrial products.



3.3 Traffic Between Scandinavia and Continental Europe

Table 3.4 shows road vehicle traffic on the most important ferry routes 1993 between Scan�dinavia and the Continent. In addition, road vehicle traffic across the Danish-German land border is in�cluded in Table 3.4 because a com�petitive situation will exist for a possible Fehmarn Belt link in relation to a small part of this traffic, for instance that part of road vehicle traffic between Sweden-Nor�way and con�tinental Europe that currently travels via Jut�land but in the future may choose the route Øresund-Fehmarn Belt if fixed links are establ�ished across these waters. Road vehicle traffic across Great Belt and air traffic between Scan�dinavian and North German airports are also included in Table 3.4 to complete the picture. 





Table 3.4: Road vehicle traffic between Scandi�navia and Continen�tal Europe. Avera�ge number of road vehicles per day 1993. Air traffic between Scandinavian and Northern German airports; ave�rage number of passenger trips per day in 1980 and 1992.



Ferry Route1�Cars

Average Daily 

Traffic�Trucks

Average Daily 

Traffic�Buses

Average Daily 

Traffic�Total

Average Daily 

Traffic��Great Belt6�6594� 927� 54� 75752��Bagenkop-Kiel6�245�3� 4�252��Danish-German land border8�31260�3219�575�35054��Fåborg-Gelting6�245�2�8�255��Gedser-Rostock6�361� 61� 21�443��Gedser-Travemünde6�7� 40�1�483��Gedser-Warnemünde6�285� 42� 15�342��Halskov-Kiel6�10�0�0�104��Rødby-Puttgarden6� 2644� 524�102� 3270��Copenhagen-Oslo6�87�39�3�129��Frederikshavn-Larvik6�329�97� 22�448��

Table 3.4 continued next page

�Continued from previous page





Ferry Route1�Cars

Average Daily 

Traffic�Trucks

Average Daily 

Traffic�Buses

Average Daily 

Traffic�Total

Average Daily 

Traffic��Frederikshavn-Moss6�118�44�3�165��Frederikshavn-Oslo6�130�35�5�170��Hanstholm-Bergen6�44�0�1�45��Hirtshals-Kristianssand6�452�75� 16�543��Hirtshals-Oslo6�60�35�3�98��Copenhagen-Swinoujscie6�21�19�1�41��Dragør-Lindhamn6�683� 113� 63�859��Frederikshavn-Gothenburg6� 1176� 298� 25� 1499��Grenå-Halmstad6�183�50�4�237��Grenå-Varberg6�213�50�5�268��Helsingør-Helsingborg6� 3542� 546�127� 4215��Tuborg Havn-Landskrona6�299�76�4�379��Oslo-Kiel7�168� 105�6�279��Gothenburg-Kiel7�238�79� 21�338��Gothenburg-Travemünde7�-� 163�-�1635��Malmö-Lübeck7�102�1�4�107��Malmö-Travemünde7�12� 298�0�310��Trelleborg-Rostock7�165�93�3�261��Trelleborg-Sassnitz7�355�53�9�417��Trelleborg-Travemünde7�293� 347�7�647��Ystad-Swinoujscie7�216� 143�5�364���PRIVAT ��Airtraffic between Scandinavian and Northern Ger�man Airports 1980 and 19929�	Average Daily Passenger Trips

	1980�	Average Daily Passenger Trips

	1992��From Northern Germany to Scandinavia10�	383�	698��From Scandinavia to Northern Germany10�	-11�	820��

 1	All existing routes between Scandinavia and the Continent, across Great Belt and across the Danish-German land border; exclusive ferry routes from/to Bornholm and the ferry route Havne�by-List.

 2	Includes three ferry routes, two between Korsør-Nyborg and one bet�ween Halskov-Knudshoved.

 3	Re-opened in February 1993.

 4	Re-opened June 1993.

 5	Only figures for vans and trucks are re�ported.

 6	Figures from the Danish Central Statisti�cal Office.

 7	Figures from Cruise Ferry Info.

 8	Figures from the Danish Road Directorate.

 9	The airports are Helsinki, Stockholm, Malmö, Göteborg, Oslo, Bergen, Copenhagen, Rønne, Berlin, Bremen, Hamburg and Hanno�ver.

10	Figures from Statistical Bureau in Germa�ny.

11	No figures available.



Sources:

Danish Central Statistical Office, Sam�færdsel & Turisme, 1994:4 (Copenhagen: 1994).

Marine Trading AB, Cruise Ferry Info, No. 3 (Halmstad: Marine Trading, 1994).

Danish Road Directorate, Letter of October 26 1994 (Copenhagen: 1994).

Statistical Bureau in Germany, Special Series on Air Traffic, (Germany: Statistical Bureau, 1993).

�Table 3.5: Estimated vehicle goods traffic in 1000 ton on ferries between Scandi�navia and Continent of Europe 1988 and 1993.

Ferry route�Vehicle Goods Traffic 1988�Vehicle Goods Traffic 1993��Helsinki-Gdansk�74�60��Finland-Travemünde/Lübeck� 480�No Information��Ystad-Swinoujscie� 465� 699��Trelleborg-Sassnitz� 617� 297��Trelleborg-Rostock�-� 523��Trelleborg-Travemünde�1870�2050��Malmö-Travemünde�1716�1765��Göteborg-Travemünde/Kiel�1184�1432��Oslo-Kiel� 321� 620��Copenhagen-Swinoujscie�55� 196��Gedser-Warnemünde/Gedser-Ro�stock� 157� 575��Rødby-Puttgarden incl. Gedser-Travemünde �2431�2928��

Source: 

Hoff & Overgaard, estimation made by Morten Steen Petersen.





Figure 3.1 gives a geographical presentation of traffic on the most important ferry routes shown in Table 3.4. �Within the limits of this review, it has not been possible to obtain figures for total goods traffic on all ferry routes between Scan�dinavia and continental Europe. How�ever, fi�gures have been estimated for the most important routes. These are shown for 1988 and 1993 in Table 3.5. 



Total goods traffic increased by 25 percent from 1988 to 1993. The Fehmarn Belt share of goods traffic on these routes increa�sed from 29 per�cent in 1988 to 31 percent in 1993.



As a comment on Table 3.4 and Figure 3.1 it should be noted that a large proportion of the trips across the Danish-German land bor�der are very short trips.

�Figure 3.1: Road vehicle traffic between Scan�dinavia and Conti�nental Europe. Average number of road vehicles (passenger cars, trucks, buses) per day 1993. For actual figures see Table 3.4.

�3.4  Fehmarn Belt Market Share

Road vehicle traffic 1980-93 bet�ween Denmark and Germany as well as between Sweden and Ger�many are shown in Table 3.6 to�gether with road vehicle traffic across Fehmarn Belt. 



On the basis of Table 3.6, the Fehmarn Belt market share has been calculated in relation to total road vehicle traffic across the Baltic Sea and in relation to total road vehicle traffic between Denmark-Sweden and Germany. The results are shown in Table 3.7. 



The Fehmarn Belt share of total road vehicle traffic across the Bal�tic Sea has been falling throughout the period 1983-93, with an average annual decrease of 0.9 percent during 1983-89 and an accelerated average annual decrease of 1.9 percent during 1989-93. 



Measured in relation to total road vehicle traffic between Den�mark-Sweden and Germany (including the Danish-German land border), the Fehmarn share fell by an annual average of 1.9 percent 1983-89, and increased by an annual average of 3.2 percent 1989-93. However, the latter increase in the Fehmarn share of total road vehicle traffic between Denmark-Sweden and Germany 1989-93 is explained not by increased traffic across Fehmarn Belt but by a marked drop in road vehicle traffic across the Danish-German land border during this period. 



With the data available for this review, it has not been possible to estimate the Fehmarn Belt market share for goods traffic.





�Table 3.6: Road vehicle traffic from/to Denmark and Sweden to/�from Germany 1980-93; road vehicle traffic across Fehmarn Belt 1980-93.

��Road Vehicle Traffic Average Daily Traffic�������Den�mark-Germa�ny1�Denmark-Germa�ny excl. Land border2�Sweden-Germany3�Feh�marn4��	1980��31022�2882�-�2698��	1981��29005�3095�-�2883��	1982��28723�3383�-�3142��	1983��29458�3248�1208�3006��	1984��31422�3452�1336�3181��	1985��35007�3687�1377�3424��	1986��40881�3971�1573�3662��	1987��43965�4025�1787�3707��	1988��45115�4455�1905�4042��	1989��49354�4954�1900�4435��	1990��44909�5009�2158�4495��	1991��43249�5149�2230�4656��	1992��42236�5036�2274�4525��	1993��39623�4568�2250�4102��Average Annual Chan�ge (%)�	80-89� 5.5� 6.3�  8.05� 5.8���	89-93�-5.3�-1.9� 4.5�-1.8��

1	Rødby-Puttgarden, Gedser-Travemünde, Gedser-Warnemünde, Gedser-Rostock, Bagenkop-Kiel, Fåborg-Gelting, Halskov-Kiel and the land border between Denmark and Germany. Figures from the Danish Central Statistical Office, Au�tomobile Importers' Society and the Danish Road Directorate.

2	Rødby-Puttgarden, Gedser-Travemünde, Gedser-Warnemünde, Gedser-Rostock, Bagenkop-Kiel, Fåborg-Gelting, Halskov-Kiel. Figures from the Danish Central Statistical Offi�ce.

3	Gothenburg-Kiel, Gothenburg-Travemünde, Trelleborg-Tra�vemünde, Trelleborg-Rostock, Malmö-Travemünde, Malmö-Lübeck, Trelleborg-Sassnitz. Figures from Cruise Ferry Info. collected by Great Belt, Ltd.

4	Rødby-Puttgarden, Gedser-Warnemünde, Gedser-Rostock and Gedser-Travemünde. Figures from the Danish Central Sta�tistical Office.

5	Calculated from 1983 to 1989.



Sources:

Great Belt, Ltd., Copenhagen. Collected data from Cruise-(Car)-Ferry Info. and data from Great Belt, Ltd.'s own database. Letters of April 12 1994, April 28 1994 and May 11 1994.

Automobile Importers' Society, Vejtransporten i tal og tekst, 1989 and 1993 (Copenhagen: Automobile Impor�ters' Society, 1990 and 1994).

Danish Central Statistical Office, Danmarks Skibe og skibs�fart, 1983 and 1987 (Copenhagen: 1984 and 1988).

Danish Central Statistical Office, Samfærdsel & Turisme, 1990:7, 1991:9, 1992:15, 1993:9, 1994:9 (Copenhagen: 1990-94).

Marine Trading AB, Cruise Ferry Info. No. 3 (Halmstad: Marine Trading, 1994).

Danish Road Directorate, Letter of October 26 1994 (Copen�hagen: Department of Traffic Statistics, 1994).

�Table 3.7: Fehmarn Belt market share of total road vehicle traf�fic from�/to Denmark and Sweden to/from Germany, Fehmarn Belt market share of total road vehicle traffic across the Bal�tic Sea 1983-93.

��Road Vehicle Traffic 

Average Daily Traffic��������From/to 

Denmark and Swe�den to/from Germany1�Total Traffic across the Baltic Sea2,3�Fehmarn4�Fehmarn Share of Traffic from/to Den�mark and Sweden to�/from 

Ger�many %�Fehmarn Share of Total Traffic across Baltic Sea %��	1983��30666�4819�3006� 9.8�62.4��	1984��32757�5185�3181� 9.7�61.4��	1985��36384�5425�3424� 9.4�63.1��	1986��42454�5949�3662� 8.6�61.6��	1987��45752�6110�3707� 8.1�60.7��	1988��47020�6827�4042� 8.6�59.2��	1989��51254�7498�4435� 8.7�59.2��	1990��46967�7845�4495� 9.6�57.3��	1991��45479�8097�4656�10.2�57.5��	1992��44510�7988�4525�10.2�56.7��	1993��41873�7501�4102� 9.8�54.7��Average 

Annual 

Change (%)�	83-895� 9.0�7.7� 6.7�-1.9�-0.9���	89-93�-4.9�0.1�-1.8� 3.2�-1.9��

1	Rødby-Puttgarden, Gedser-Travemünde, Gedser-Warnemünde, Gedser-Rostock, Bagenkop-Kiel, Fåborg-Gelting, Halskov-Kiel and the land border between Denmark and Germany, Gothenburg-Kiel, Gothenburg-Travemünde, Trelle�borg-Tra�vemünde, Trelleborg-Rostock, Malmö-Travemünde, Malmö-Lübeck, Trelleborg-Sassnitz. Figures from Danish Central Statistical Office, Automobile Importers' Society, �the Danish Road Directorate and from Cruise Ferry Info. collected by Great Belt, Ltd.

2	Rødby-Puttgarden, Gedser-Travemünde, Gedser-Warnemünde, Gedser-Rostock, Bagenkop-Kiel, Fåborg-Gelting, Halskov-Kiel, Copenhagen-Swinoujscie, Gothenburg-Kiel, Gothen�burg-Travemünde, Trelleborg-Travemünde, Trelle�borg-Ro�stock, Malmö-Travemünde, Malmö-Lübeck, Trelleborg-Sass�nitz, Ystad-Swinoujscie and Oslo-Kiel. Figures from the Danish Central Statistical Office, Automobile Importers' Society, �the Danish Road Directorate and from Cruise Ferry Info. collected by Great Belt, Ltd.

3	Only vans and trucks are reported from the route Gothen�burg-Travemünde.

4	Rødby-Puttgarden, Gedser-Warnemünde, Gedser-Rostock and Gedser-Travemünde. Figures from the Danish Central Sta�tistical Office.

5	No road vehicle traffic figures reported from/to Sweden from/to Germany 1980-82. 



Sources:

Great Belt, Ltd., Copenhagen. Collected data from Cruise-(Car)-Ferry Info. and data from Great Belt, Ltd.'s own database. Letters of April 12 1994, April 28 1994 and May 11 1994.

Automobile Importers' Society, Vejtransporten i tal og tekst 1989 and 1993 (Copenhagen: Automobile Importers' Society, �1990 and 1994).

Danish Central Statistical Office, Danmarks Skibe og skibs�fart 1983 and 1987 (Copenhagen: 1984 and 1988).

Danish Central Statistical Office, Samfærdsel & Turisme, 1990:7, 1991:9, 1992:15, 1993:9, 1994:9 (Copenhagen: 1990-94).

Marine Trading AB, Cruise Ferry Info. No. 3 (Halmstad: Marine Trading, 1994).

�In Table 3.8 road vehicle traffic from/to Denmark and Swe�den to/from Western and Eastern Germany is shown. In addi�tion, the Table shows the average annual change in road vehicle traffic for the period 1980/83-89 and 1989-93, i.e. the periods before and after the Wall came down in Germany. It should be noted that Table 3.8 says nothing about first origin or final destina�tion of trips; e.g. a trip that lands in an Eastern German port may have its final destination in Western Germany, or vice versa.



Table 3.8 shows that until 1989 the average annual increase in road vehicle traffic was higher for traffic to and from Western Germany than for traffic to and from Eastern Germany. This picture was reversed from 1989 when traffic to Western Germa�ny started to decrease while traffic to Eastern Germany started to increase. Thus, the fall of the Wall and related changes in Europe seem to have had a profound effect on traf�fic patterns on the Baltic Sea and Fehmarn Belt.



Despite the increase in traffic between Eastern German ports and Denmark-Sweden the magnitude of this traffic is still relatively small when compared to total traffic between Germany and Den�mark-Sweden. Thus in 1993 road vehicle traffic between Eastern Germany and Denmark-Sweden was only 3.5 percent of total road vehicle traffic between all of Germany and Denmark-Swe�den, up from 1 percent in 1983 when Eastern road vehicle traffic was at its lowest. 



However, if road vehicle traffic across the Danish-German land-border is subtracted from total road vehicle traffic between Den�mark-Sweden and Germany, the share of road vehicle traffic to Eastern Germany is 21 percent in 1993, up from 7 percent in 1983. Thus, in the maritime transport market on the Baltic Sea and Feh�marn Belt, the transport of road vehicles to and from Eastern Ger�many is a substantial and markedly grow�ing market segment. In comparison, maritime transport of road vehicles to and from We�stern Germany is a market in decline in both abso�lute and relative terms during the period 1989-93.



�Table 3.8: Traffic from/to Denmark and Sweden to/from Western Germany and Eastern Germany 1980/83-93.

��Average Daily Road Vehicle Traffic�����������From/to Denmark1��From/to Sweden4��From/to Denmark and Sweden1,4�������From/to Western Germa�ny2�From/to Eastern Ger�many3�From/to Western Germa�ny5�From/to Eastern Germa�ny6�From/to 

We�stern Germa�ny2,5�From/to 

Ea�stern 

Ger�many3,6�From/to Germany Total�East-Traffic as Percenta�ge of Total Traffic��	1980��30923� 99�-�-�-�-�-�-��	1981��28901�104�-�-�-�-�-�-��	1982��28616�107�-�-�-�-�-�-��	1983��29365� 93� 996�212�30361� 305�30666�1.0��	1984��31322� 99�1107�229�32429� 328�32757�1.0��	1985��34912� 95�1142�235�36054� 330�36384�0.9��	1986��40791� 90�1325�248�42116� 338�42454�0.8��	1987��43877� 88�1497�290�45374� 378�45752�0.8��	1988��45024� 91�1579�326�46603� 417�47020�0.9��	1989��49251�103�1582�318�50833� 421�51254�0.8��	1990��44202�707�1551�507�45753�1214�46967�2.6��	1991��42582�667�1723�507�44305�1174�45479�2.6��	1992��41491�745�1616�658�43107�1403�44510�3.2��	1993��38838�785�1581�669�40419�1454�41873�3.5��Average 

An�nual

Chan�ge(%)�80-89� 5.5�  0.7� 8.27� 7.27� 9.17� 5.67� 9.07�-3.37���89-93�-5.7�174.5�0.1�22.7�-5.5�77.1�-4.9�89.4��

1	Rødby-Puttgarden, Gedser-Travemünde, Gedser-Warnemünde, Gedser-Rostock, Bagenkop-Kiel, Fåborg-Gelting and the land border between Denmark and Germany. Figures from the Danish Central Statistical Office, Auto�mobile Importers' Society �and The Danish Road Directorate.

2	Rødby-Puttgarden, Gedser-Travemünde, Bagenkop-Kiel, Få�borg-Gelting and the land border between Denmark and Germany.

3	Gedser-Warnemünde, Gedser-Rostock.

4	Gothenburg-Kiel, Gothenburg-Travemünde, Trelleborg-Tra�vemünde, Trelleborg-Rostock, Malmö-Travemünde, Malmö-Lübeck, Trelleborg-Sassnitz. Figures from the Danish Central Statistical Office.

5	Gothenburg-Kiel, Gothenburg-Travemünde, Trelleborg-Tra�vemünde, Malmö-Travemünde, Malmö-Lübeck.

6	Trelleborg-Rostock, Trelleborg-Sassnitz.

7	Calculated from 1983 to 1989.



Sources:

Great Belt, Ltd., Copenhagen. Data from Cruise-(Car)-Ferry Info. and data from Great Belt, Ltd.'s own database. Let�ters of April 12 1994, April 28 1994 and May 11 1994.

Automobile Importers' Society, Vejtransporten i tal og tekst 1989 and 1993 (Copenhagen: Automobile Importers' Society, �1990 and 1994).

Danish Central Statistical Office, Danmarks Skibe og skibs�fart 1983 and 1987 (Copenhagen: 1984 and 1988).

Danish Central Statistical Office, Samfærdsel & Turisme, 1990:7, 1991:9, 1992:15, 1993:9, 1994:9 (Copenhagen: 1990-94).

Marine Trading AB, Cruise Ferry Info. No. 3 (Halmstad: Marine Trading, 1994).

Danish Road Directorate, Letter of October 26 1994 (Copenhagen: Department of Statistics, 1994).

�3.5  Goods Traffic Between Scandinavia and the Continent 

A study sponsored by the Swedish Communications Research Board and a number of companies and institutions found that in 1988/89, of a total of 13.6 mil�lion ton of goods traf�fic with ori�gin/des�tina�tion in Scandinavia and destina�tion/origin in Germa�ny, 33 percent was carried on rail and 67 percent on road.2 (See Table 3.9). Of goods transport on rail, 74 percent was to and from Sweden, 18 percent to and from Denmark, and the remai�ning 8 percent to and from Norway and Finland. Of goods trans�port on road, 58 percent was to and from Denmark, 29 percent was to and from Sweden, and the remaining 14 percent to and from Norway and Finland.3 



Goods transport on rail and road with origin/�des�tination in Scandi�navia and destination/ori�gin in Western and Eastern Europe, not including Germa�ny amounted to 21.7 million ton in 1988/89. Of these 44 percent was goods on rail and 56 per�cent was goods on road.4 Of goods transport on rail, 64 percent was to and from Finland, more than nine-tenths of which was to and from Eastern Europe. Fin�land’s goods transport on rail to and from Eastern Europe is the only example of transports between Scandi�navia and Europe where the volumes to Eastern Europe are larger than volumes to Western Europe. 27 percent of goods transport on rail was to and from Swe�den, the remaining 9 percent being to and from Denmark and Nor�way. For goods transport on road to and from Europe, excl. Germa�ny, 42 per�cent was to and from Sweden, 36 percent was to and from Den�mark, 13 percent was to and from Finland, and 9 percent was to and from Norway.



In the same study, it was found that in 1988 of a total of 13.6 mil�lion ton of road and rail goods traffic with origin/des�tination in Scandinavia and destination/origin in Germany, 93 percent had origin or destination in the Western part of Germany and 7 percent in the Eastern part of Germany. Of the goods traffic to and from Western Germany, 46 percent originated or had its destination in Denmark, 41 percent in Sweden, the remaining 12 percent in Fin�land and Norway. Of the goods traffic to and from Eastern Germa�ny 67 percent originated or had its destination in Sweden, 28 per�cent in Denmark, and the remaining 5 percent in Norway and Fin�land.5



Finally, it was found that goods transports between Scandinavia and Germany in 1988 constituted 5 percent of all goods trans�ports to and from Germany with an almost even split between road and rail.6 Tran�sit traffic through Germany between, on the one hand Scandinavia, and on the other France, Italy, Spain, Portugal, Greece, Switzerland and Austria, constituted 20 per�cent of all transit traffic in Germany in 1988.



A large proportion of the traffic between Scandinavia and the conti�nent, including the traffic across Fehmarn Belt, passes through the Hamburg area. Capacity problems exist in this area for both road and rail traffic.7 

Table 3.9: Goods traffic between continental Europe and Denmark, Sweden, Norway and Finland 1988/89 in 1000 ton.

�	��Rail����To and from:�	Denmark�	Sweden�	Norway�	Finland�	Total��Germany-West�	 725�	2697�	  78�	 279�	 3779��Germany-East�	  83�	 565�	  12�	   0�	  659��Europe-West�	 609�	2219�	 137�	 344�	 3309��Europe-East�	  55�	 407�	  61�	5753�	 6277��Total�	1473�	5887�	 288�	6376�	14024 �����Road����To and from:�	Denmark�	Sweden�	Norway�	Finland�Total��Germany-West�	5113�	2522�	645�	 564�	 8843��Germany-East�	 205�	 116�	 15�	  21�	  357��Europe-West�	4132�	4748�	1025�	 793�	10698��Europe-East�	 234�	 367�	  42�	 790�	 1433��Total

�	9683�	7753�	1727�	2168�	21332��

Source: 

Peter W. Cardebring, Lars Källström and Morten Steen Petersen, Trans�port Routes Scandinavia-The Continent: Forecast and Corridor Evalua�tion, KFB-rapport 1993:22 (Stockholm: Kommuni�kations�forsk�nings�beredningen, 1993), p. 14.





One study of the Hamburg bottleneck concludes: “A coming fixed link across Fehmarn Belt in connection with the planned Øresund link will lead the main part of road goods traffic into the bottleneck [at Hamburg] with the consequences this im�ply”.8 According to Danish newspapers, Volvo is plan�ning a direct freight-line by ship from the main factory in Gothen�burg to Zeebrügge and Volvo’s factories in Holland and Belgium because “the traffic jams in Northern Germany are a constant threat to deli�very on time”.9



3.6  Reliability of Traffic Data

It is the impression of the review panel that the reliability of data on traffic across Feh�marn Belt and the Baltic Sea varies consi�derably between types of traffic. In addition, reliability seems to vary with how data is com�piled and who does the compilation. 



At a minimum, three levels of compilation exist, the first being the actual and original registration of traffic done by ferry opera�tors, the second the compilation of (some of) these data by the Danish Cen�tral Statistical Office and other official statistical agencies, and the third the compilation of data from the statisti�cal agencies and, pos�sibly, data directly from ferry operators done by users of traffic data. At each of the three levels reli�ability of data may be affected. Finally, reli�ability seems to vary over time, for instance with chan�ges in the way data are collected and compiled.



For goods traffic, the reporting of tonnage has been erratic for some ferry operators, and the methods for registering tonnage have chan�ged over time. Both of these factors seem to have influenced the reliability of data on goods traffic. 



Problems of reliability of data on goods traf�fic are also documen�ted in a comparative study of two sources of actual and forecast goods traffic between Sweden and the Continent.10 Ac�cording to a study by Great Belt, Ltd., the potential for transferring goods traffic from ferry routes to a fixed link across Fehmarn Belt is big whereas the potential for transfer�ring passenger traf�fic is small.11 If this is the case then it is all the more important that figures for observed go�ods traffic be reliable and valid.



For passenger traffic, the Danish Central Sta�tistical Office re�cords the total number of passengers on ferry routes. However, numbers for individual passenger groups like train pas�sengers, bus passen�gers, car passengers and walk-on-walk-off passengers are not recorded with the Statistical Office. Thus, when bus passengers are listed in Table 3.1 this is not an observed number but a calculated number ba�sed on the assumption that a bus on a ferry as an average carries 30-35 passengers, depending on the ferry route. This as�sump�tion is also used by Great Belt, Ltd. in its estimations of traffic across Danish belts. Great Belt, Ltd. further assumes that a passenger car on average carries around 2.25 passengers, again depending on the ferry route. Thus, based on data from the Danish Central Sta�tistical Office on the total number of passengers on a ferry route, and from the Danish State Railways on the number of train passen�gers, and by cal�culating the numbers of bus and car passengers, Great Belt, Ltd. can determine the number of walk-on-walk-off passengers, and arrive at figures for all passenger groups. In the equivalent calcula�tions in this report (Tables 3.1 and 3.2) walk-on-walk-off passengers and car passengers are calcu�lated as one group in order to keep as�sumptions made at a minimum. It should be kept in mind, however, that of all the figures for passenger traffic men�tioned only rail passen�gers and the total number of passen�gers are actually observed figures and that, according�ly, the reliability of the other figures are depen�dent on the assump�tions that go into the computation of the numbers.



It should be stressed that the uncer�tainties in question at this stage are not simply the un�cer�tainties related to forecasting but, inste�ad, the uncertainties of figures for observed traffic. These uncertainties may in turn affect the results of forecasting. Howe�ver, the esti�ma�tions of uncertainties for observed traffic, and related sensitivity and risk analyses of forecasts, should be seen and treated as sepa�rate from estima�tions of uncertainties and sen�sitivity analyses relat�ed to forecasting pro�per. The key qu�estion is whether uncertainties regar�ding figures for observed traffic are of a magnitude that may make forecasts based on such figures unreliable. Today this question is un�answered. It will have to be answered to esti�mate the reliability of forecasts and feasibi�lity studies for a possible Fehmarn Belt link, i.e. it will have to be answered to provide useful and reliable infor�mation for the deci�sion makers and the general public.

�

�RYK \D 33.70�4.  Earlier Studies of a Possible Fixed Link

Across Fehmarn Belt



This Chapter gives a brief description of a number of earlier studies of proposed fixed links across Fehmarn Belt. The studies have typi�cally been produced by parties with interests in building a fixed link across Fehmarn Belt, e.g. contract�ors, financial institutions, industry and the road lobby. Most of these studies are of a preliminary na�ture, generally containing only traffic forecasts and cost estimates. A majority also assesses the financial viability of the pro�posed fixed links. None include full-scale economic or financial evalua�tions. Finally, the studies have typically been conducted in ways that make comparison of results difficult. None of the studies are of sufficient scope and depth for a decision regarding a fixed link across Fehmarn Belt to be based on them.



The studies covered below do not include a study sponsored by the Danish and German ministries of transport 1992-93 as part of the official feasibility study procedure. This study was carried out in a joint venture by the con�sulting companies Cowiconsult and Lahmeyer Inter�nat�ional for the two ministries. It covered technical, environmental and cost aspects of a fixed link.1 This study and the formal feasibility study procedure will be covered in a later re�port. In addition, the review panel has found references that indicate that a 1963 study by a group called Fehmarn-Lolland EV may exist.2 However, it has not been pos�sible for the revi�ew panel to locate this study and it is not included below.



All proposals for a fixed link between Denmark and Germany con�nect the two countries at the shortest distance across Feh��marn Belt, i.e. the 18.6 kilometres (app. eleven miles) between Rødbyhavn in Denmark and Puttgarden Ferry Har�bour in Germany. On the Danish side, the Stor�strøm County Regional Plan 1994-2005, ratified by the Storstrøm County Council on June 22 1994, states that “East of Rødbyhavn the muni�cipal plan must secure possibilities for a pos�sible future landing of a fixed link across the Baltic Sea.”3 The plan goes on to identify two alternative right-of-ways for the landing, both East of Rødbyhavn. These right-of-ways are reserved for a possible fixed link “until a final decision has been taken.”4



4.1  Christiani & Nielsen, Højgaard & Schultz, Kampmann, Kierulff & Saxild, 1936-37

As mentioned in the introduction, in 1936 and 1937 a group of contractors consisting of Christiani & Nielsen, Højgaard & Schultz, Ltd., Kampmann, Kierulff & Saxild, Ltd. submitted proposals to the Danish Government for developing Danish transport infrastructure with a system of motor�ways and bridges.5 The proposals included bridges across Øresund and Great Belt.



A bridge across Fehmarn Belt - apparently for both rail and road - was also considered as part of the proposals.6 The bridge was se�en as technical�ly feasible with costs esti�mated at dkr 400-500 mil�lion.7 Den�mark was expected to pay half of this sum. The cost was seen by the contractors as “very high” and the project was consi�dered non-feasible in economic and financial terms.8 There�fore, the proposal to build a bridge was dropped and replaced by a proposal to establish a ferry route between Rødby and the island of Fehmarn. This proposal was later implemented. The ferry proposal was considered “temporarily satisfactory”, indicating that a fixed link might be reconsidered at a later date.9



4.2  Danish State Railways, DSB, 1940

In 1940 the Danish State Railways, DSB, developed plans for a fixed link across Fehmarn Belt.10 The following alterna�tives were considered: (i) a rail and road bri�dge; (ii) a road bridge; and (iii) a road brid�ge prepared for rail. The rail link across the Belt would be one-track and the road would have two lanes with shoulders; a bicycle-path in each direct�ion was included in the plans. 



The costs for the three pro�posals coast-to-coast were estimated at dkr 670, 470 and 630 million, respectively. At 1994 price-levels this would be equivalent to dkr 10.3, 7.2 and 9.9 billion.11 Presumably, the DSB-plans were dropped on account of the war.



4.3  European Roundtable of Industrialists, 1984

In December 1984 the European Roundtable of Industrialists publis�hed the report Missing Links with proposals on how to improve transport infrastructure in Europe.12



A bridge or tunnel across Fehmarn Belt was identified as cen�tral to the development of the so-called Scandinavian Link between Ham�burg and Oslo. The link proposed for Fehmarn Belt would have two rail tracks and four road lanes. The rail tracks would be for high-speed or ordinary rail.13



The European Roundtable of Industrialists estimated the cost of their proposal at $1.5 billion, including accumulated interest costs during construction.14 The cost estimate was based on information about the construction costs for the Great Belt Bridge which was considered si�milar to a possible Fehmarn Belt bridge.



The annual operating costs were estimated at $3.0-3.5 million a year, and the gross revenues at $205 million, leaving an operat�ing surplus at about $202 million per year. Bridge tolls were assumed to be equivalent in real terms to current ferry charges. Using a project lifetime of 30 years and assuming traffic estimates as desc�ribed in Table 4.1, a financial internal rate of return was calculated at 13.1 per�cent in real terms.15



Table 4.1: Traffic estimates year 2000 for Feh�marn Belt bridge with two-track railway and four-lane motorway propo�sed by European Round�table of Industrialists in 1984.

�Rail fr�eight 

(Mill. ton per year)�Road freight 

(Mill. ton per ye�ar)�Road ve�hicles

(Average Daily 

Traffic)�	Passengers excl. drivers 

	(Mill. trips per year)��������Rail�	Bus�	Car��Fehmarn Belt Bridge�

7.6�

5.3�

6767�

6.0�

1.8�

4.06��

Source: 

European Roundtable of Industrialists: Missing Links: Upgrading Europe's Transborder Ground Transport Infrastruc�ture (Paris: Roundtable Secretariat Paris Office, December 1984), p. 26.





While the study stated that its findings were not suffi�ciently robust to form the basis of a firm recommend�ation, the figures were seen as an indication of the desirability of testing the finan�cial viability of the project “as soon as possible”.16 Based on the fi�gures presen�ted, the propo�sed pro�ject would have a strong cash flow, even in the early ye�ars of operation. The project could therefore be financed largely with loan capital, as long as there was no need for major repayment during the first few years, according to the Roundtable.



4.4  Hochtief & Philipp Holzmann and Deutsche Bank, 1988

In 1988, the German contractors Hochtief & Phi�lipp Holzmann and the Deutsche Bank proposed a privately financed tunnel across Fehmarn Belt.17 The tunnel would comprise a two-la�ne road tun�nel and a single-track railway tunnel. The rail tunnel would be desig�ned for high-spe�ed rail at 250 kilometres per hour. The total length of the tunnel would be 23.6 kilometres.18



The estimated cost of the proposal was DM 3.0 billion, including interest during construc�tion.19 The construction  period was esti�ma�ted at 5.5 years. No internal rate of return was reported.



Goods traffic was estimated to grow at 2.4 per�cent per year dur�ing the period 1986-2000 and 2.2 percent per year during 2000-2015. Passenger traffic was estimated to grow 2.0 per�cent per year throughout the period.20 Traffic estimates are shown in Table 4.2.







�Table 4.2: Traffic estimates 1995, 2000 and 2015 for Fehmarn Belt tunnel with one-track railway and two-lane road proposed by Hoc�htief & Philipp Holzmann and Deutsche Bank in 1988.

�	Passengers (Mill. trips per year)����	Goods (Mill. ton per year)������Rail��	Road��	Rail��	Truck����1995�	2015�	1995�	2015�	2000�	2015�	2000�	2015��Fehmarn Belt Tunnel1�1.2�2.1�5.2�10.1�3.6�4.9�1.8�2.5��

1 The figures are estimated from a diagram.



Source: 

Hochtief & Philipp Holzmann, Die Feh�marnbelt-tunnelverbindung (no publisher, unda�ted), p. 3.





4.5  Scandinavian Link, 1990

In 1990 Scandinavian Link carried out a study of a fixed link across Fehmarn Belt, after publishing a report in 1987 that did not include consideration of such a link.21 The proposal consi�dered in the stu�dy is identical to the Hochtief-Holz�mann proposal described abo�ve.22



The study takes the original Hochtief-Holzmann proposal further by evaluating its financial viability and presenting revised traffic forecasts. Construction costs were quoted from the original Hochtief-Holzmann study at DM 3.0 billion in 1987 prices, or dkr 12.8 billion.



The new traffic estimates presented in this study are shown in Table 4.3, and for two alternatives, one with a fixed link across Fehmarn Belt only, the other with fixed links across �both Øre�sund and Fehmarn Belt, with the Øresund link built before the Fehmarn link.



The investment would be financed by a toll ba�sed on the Rødby-Puttgarden ferry tariff, minus vehicle operating costs incurred when crossing the link. Maintenance costs were ten�tatively esti�mated at DM 25 million per year.



A financial internal rate of return of 12.4 percent was  calculated for the proposal. Assuming a fixed link across Øresund to be estab�lished before a link across Fehmarn Belt, the financial internal rate of return would increase to 15.4 percent, according to this study.23 The construction period was quoted as 5.5 years starting in year 2000. A privately financed build-operate-transfer model was assu�med.24



Sensitivity analyses were carried out of the effect on the internal rate of return of a 25 percent decrease in ferry operating costs, leading to a decrease in the internal rate of return from 12.4 to 10.7 percent.25 Sensitivity analyses were also carried out with respect to changes in rail costs and capacity constraints.



Table 4.3: Scandinavian Link traffic esti�mates year 2000 and 2020 for Feh�marn Belt tunnel with one-track rail�way and two-lane road as proposed by Hochtief & Philipp Holzmann and Deutsche Bank in 1988.

�Car pas�sen�gers

(Mill. trips

per year)��Rail Pas�sen�gers

(Mill. trips

per year)��Road Go�ods

(Mill. ton

per year)��Rail Goods

(Mill. ton

per year)����2000�	2020�	2000�	2020�	2000�	2020�	2000�	2020��Fehmarn Belt Link�3.929�4.940�1.702�3.009�7.211�8.256�5.565�6.351��Øresund + Feh�marn Belt Link�

4.308�

5.396�

1.702�

3.009�

7.806�

9.133�

8.214�

13�.374��

Source: 

Scandinavian Link, Appraisal of Fixed Link across Fehmarn Belt, prepared by Hoff & Overgaard A/S for Scandi�navian Link (Copenhagen: Scandinavian Link, January 1990), table 5.1, p. 84, table 5.2, p. 85, table 5.3 and 5.4, p. 86.





The study concludes that the capacity of the Hochtief-Holzmann concept is relatively low, taking into consideration the expected traffic loads in 2020 and their future develop�ment. Particularly the road tunnel can be expected to become congested in the summer period. Capacity problems are also foreseen for rail on both sides of Fehmarn Belt where upgrad�ing from one-track to two-track high-speed rail should be considered, according to the study.26



4.6  Great Belt, Ltd., 1990

In 1990 Great Belt, Ltd. published a study of a fixed link across Fehmarn Belt.27 The study considers the following four concepts for a fixed link:



1.	Immersed railway tunnel. A double-track railway link in a coast-to-coast immersed tun�nel. One tube for each rail track. Le�ngth 17.6 kilometres.28



2.	Bored railway tunnel. A double-track railway link in coast-to-coast bored tunnel. One tube for each rail track. Length 19.2 kilometres.29



3.	Road bridge. Four-lane motorway. Length 17.7 kilometres with three kilometre suspension bridge over the fairway. Alternative�ly, a multi-section suspension bridge with seven one-kilometre sections.30



4.	Combined rail and road bridge. Two-story construction with  motorway on top of railway. 2.7 kilometre suspen�sion bridge over the fairway.31



Great Belt, Ltd. points out in the study that on the Danish side optimal use of a fixed link across Fehmarn Belt will require expan�sion from one to two tracks of the railway on Lolland, the Guldborgsund Bridge, Falster and on the Storstrøm Bridge to Vordingborg. It is also pro�posed that the two-lane motor traffic way from Sakskøbing to Nør�re Alslev be expanded to a four-lane motorway. On the German side, it is proposed that the railway will have to be expanded from one to two lanes on Fehmarn Island, across Fehmarn Sound and South to Lübeck. In addition, fourteen kilometres of motorway are proposed on Fehmarn Island as well as a fixed link across Fehmarn Sound and ten kilometres of motorway on the mainland.



The study is based on the following assumptions:32



·	Simultaneous construction of links across Øresund and Feh�marn Belt;

·	A seven year construction period with operations starting in year 2000;

·	Operations and maintenance costs as for the Great Belt Link;

·	Financing by loans with a five percent interest rate in real terms;

·	Tolls equivalent to current ferry tariffs with deduc�tions of reba�tes and vehicle operating costs;

·	Fifty-fifty division of construction costs on rail and road.



The four proposals considered for technical feasibility by Great Belt, Ltd. were reduced to the following three for evaluating finan�cial feasibility. All prices are 1988 level. Great Belt, Ltd. notes that costs have been estimated with “considerable uncer�tainty”.33 Traf�fic estimates for the three proposals are shown in Table 4.4.



1.	Combined rail and road bridge. Double-track rail, four-lane motorway. Costs dkr 24.0 billion, i.e. nearly twice the origi�nal bud�get for the Great Belt Link (in the same prices). The  financial internal rate of return was estimated at 9.75 percent for the road link and no rate of return was calculated for the rail link. Pay back period for the road link was estimated at 13 years;



2.	Shuttle train link in a tunnel. Double-track rail. Costs for im�mer�sed tunnel dkr 17.3 billion, bored tunnel dkr 13.6 billion. Additional cost for shuttle link dkr 8.0 billion plus dkr 300 mil�lion annual operating costs. Internal rate of return was estimated at 6.25 percent. Pay back period was estimated at 24 years;



3.	Phased solution. The Fehmarn rail link is established five years later, and the Fehmarn road link ten years later than the Øresund link. Internal rate of return for the Fehmarn Belt road link was estimated at 8.25 percent; payback period was estimated at 16 years.



In addition to these three proposals, the costs for a road bridge with a four-lane motorway were estimated at dkr 15.4 billion. No inter�nal rate of return, etc. was calculated for this proposal.



�Table 4.4: Great Belt, Ltd. traffic estimates for three pro�posals made in 1990.

�Cars

(Average Daily Traffic)�Passengers

(Mill. trips per year)��Goods

(Mill. ton per year)�����Rail�	Bus�	Rail�	Truck��Combined Link 2000�8000�2.1�3.4�8.5�11.5��Shuttle Link 2000�6400�3.2�3.0�8.5�9.5��Phased Link 2010�8000�2.0�3.4�8.5�10.7��

Source: 

A/S Storebælt, Foreløbig teknisk-økonomisk vur�dering af en fast forbindelse over Femern Bælt, (Copenhagen: Great Belt, Ltd., November 1990), pp. 44, 47 and 48.





The study observed that the financial situation of the Øresund road link would be “highly dependent” on whether a Feh�marn road link is estab�lished or not.34 If no Fehmarn road link is establis�hed, the Øresund link would have a weaker finan�cial performance. The internal rate of return for the Øresund road link drops from 9.25 to 7.0 percent and the pay back period increases from fourteen to twenty years if no Fehmarn road link is estab�lished. A Fehmarn rail link would only marginally in�fluence the financial situation of an Øresund road link. A Feh�marn railway shuttle link would moderately strengthen the fi�nancial situation of an Øresund road link.



4.7  Danish Road Association, 1991

In 1991 the Danish Road Association published a short study of three proposals for a fixed link across Fehmarn Belt based on the work of Great Belt, Ltd., Hochtief & Philipp Holzmann and Scan�dinavian Link described above.35 The study includes re�vised traffic estimates, calculations of econo�mic viability and an assess�ment of environmen�tal effects.



The study by the Danish Road Association views the forecasts de�veloped by Great Belt, Ltd. as optimistic and the forecasts from Hoff & Overgaard as pessimistic. On this basis, the study pro�duces an average forecast based on the assumptions that (i) the Fehmarn Belt Link opens in year 2000 and (ii) a fixed link across Øresund opens before the Fehmarn Link.36 The traf�fic estimates based on these assumptions are shown in Table 4.5.



The following was estimated for each of the three proposals:37



1.	Road bridge with four-lane motorway. Total construction costs were estimated at dkr 11 billion (1990 prices). Pay-back period was estimated at 14 years;



2.	Combined rail and road bridge with one-track railway and four-lane motorway. Total construction costs were esti�mated at dkr 16 billion 



Table 4.5: Traffic estimates in the year 2000 for rail and road brid�ge proposed by the Danish Road Association in 1991.

�	Passengers (Mill. trips per year)����	Goods (Mill. ton per year)�����	Car�	Bus�	Rail�	Total�	Truck�	Rail�	Total��Fehmarn Belt Link�

6.7

�

2.8

�

1.8

�

11.3

�

8.5

�

8.5

�

17.0

��

Source: 

Dansk Vejforening, Femern Bælt forbindelsen, (Co�penhagen: Dansk Vejforening, February 1991), p. 9.





	(1990 prices).38 The rate of return on the in�vest�ment was estimated at 10-15 per�cent in real terms.39 The pay-back period for the road part was esti�mated at 11 years;



3.	Bored double tunnel with a two-lane road and single-track rail. Total construc�tion costs were estimated at dkr 13 bil�lion (1990 prices). A four-lane road would increase total construc�tion costs to dkr 18 billion (1990 prices), according to the study. 40



The study contains estimates of some of the environmental im�pacts of a fixed link across Fehmarn Belt. Energy consump�tion of road traffic on a fixed link is estimated at 33 per�cent lower than energy consumption assuming continued ferry operations. Emis�sions from road traffic with a fixed link is estimated at 21-65 percent lower than emissions with continu�ed ferry operations, depending on type of emission.41 Regarding environmental im�pacts, the Danish Road Association conclu�des: “Thus, the con�struction of a fixed link across Fehmarn Belt is enti�rely in the spirit of the Brundtland-report.”42



4.8  Fehmarn Belt Consortium, 1992

The Fehmarn Belt Consortium consists of the contractors Bilfin�ger & Berger, Ltd., Strabag Bau, Ltd., KKS Entreprise, Ltd., Campenon Bernard SGE and Bouygues, and of the financial institutions Dresd�ner Bank, BNP and Bikuben. In 1992, the consortium proposed a privately financed fixed link across Feh�marn Belt implemented according to the so-called BOT model (build, operate, transfer).43 The consortium decided to con�sider only combi�ned rail and road concepts, to consider only one-track rail, not to consider a bored tunnel and not to consider a railway shuttle link. The consortium proposed the following three con�cepts for study:44



1.	Bridge-island-immersed tunnel. Four-lane motorway, one-track rail. Bridge-length app. seven kilometres, tunnel length app. ten kilometres, road length on island 1.2 kilo�metres;





Table 4.6: Traffic estimates for a rail and road link across Fehmarn Belt proposed by the Fehmarn Belt Consortium in 1992.

�	Passengers in year 2010

	(Mill. trips per year) �����	Goods in year 2000

	(Mill. ton per year)�����Rail�Bus�Car�Walk-on-off�To�tal�Rail�Truck�To�tal��Fehmarn Belt Link�3.4�3.2�6.6�2.8�16.0�8.3�11.7�20.0��

Source: 

Femern Belt Consortium, Forundersøgelse: Femern Bælt forbindelsen over Østersøen, (Hvidovre: KKS Enterprise, 1992), p. 5.





2.	Bridge. Four-lane motorway, one-track rail placed in the middle of the bridge. Bridge-length app. nineteen kilo�metres. Suspen�sion bridge over fairway;



3.	Immersed tunnel. Four-lane motorway, one-track rail. Length app. 18 kilometres. The concept has two sub-con�cepts, one with lengthwise ventilation of the tunnel, another with cross�wise ventilation.



The Fehmarn Belt Consortium has not published any viability ana�lyses of its proposals; only traffic forecasts have been presen�ted (see Table 4.6).45



4.9  Danish State Railways, DSB, 1992

The concept proposed in a study by the Danish State Railways is a railway shuttle link in a tunnel, bored or immersed, with two tracks and a service tunnel.46



A basic assumption of the proposal is that a railway tunnel for conventional rail transport is established and that costs for the shuttle link will solely be additional costs incurred by developing the conventional rail link into a shuttle link.47 On the basis of this assumption, the study estimates total additional costs for a shuttle link in a bored tunnel at dkr 5 billion (1992-level, not including value added tax) with rolling stock accounting for 45 percent of total additional costs.48 In accordance with the basic assumption, total additional costs do not include costs for con�struction of the tunnel system, only costs for the development and establishment of installations used by the shuttle trains and an enlargement of the tunnel diameter from 7.7 meter to 8.5 meter.49 Operating costs are estimated at dkr 206 million per year (1992-level, including value added tax).50



The study estimates an internal rate of return for the pro�posal of 11.7 percent and a pay-back period of 13 years. The assumptions behind these calculations are an interest rate of 5 percent, an in�flation rate of 4 percent, revenues from user tolls at 1991 ferry price levels, a flat fee for DSB of dkr 300 million per year for using the tunnel, an increase in operating costs of 0.25 percent a year, and, finally, a traf�fic growth of 4 percent per year until 2010, and 1 percent per year after this.51



�Noter:





�RYK \D 33.70�5.  Actors and their Objectives Regarding a

Pos�sible Fixed Link Across Fehmarn Belt



5.1  Introduction

This Chapter presents an overview of actors who have pub�licly stated their objectives and attitudes regarding a possible fixed link across Fehmarn Belt. The following points should be noted:



The main emphasis is on Danish actors and their objectives.



Only actors who have explicitly stated their objectives and/or attitudes regarding a possible fixed link across Fehmarn Belt are included.



Actors, objectives and attitudes have been identified mainly through document analysis. The documents used as sources are reports, memoranda, letters, brochures, news�papers and Gallop Polls. In a number of instances actors have been con�tacted directly in order to clarify and ver�ify views.



Research and experience indicate that for major projects like a possible Fehmarn link, hidden or not-so-visible actors and unstated objectives and attitudes may play a significant role in influencing project decision making and outcome.1 However, identifying such actors, objectives and attitudes lies out�side the scope of the present re�port. Thus, to repeat, only actors who have stated their objectives on the record are included.



Objectives and attitudes have been recorded at particu�lar points in time, as recently as possible for each ac�tor. However, it should be kept in mind when reading the overview that viewpoints may change over time. In fact, a few actors appear to have recently changed their views of the Fehmarn project, or they may currently be changing them. Rødby Municipality, for instance, stated in 1990 that they were undecided regarding support for a fixed Fehmarn link.2 However, in 1991 the Municipality offi�cially expressed its support for a fixed link in a letter to the Danish Prime Minister.3 Today, the Municipality is, once again, undecided about the Fehmarn project and misgivings about the project seem to be on the rise in the local community.4



Other actors in the local area ap�pear to be going through similar changes. The objectives for these actors appear to be stable over time: local development and increased local employment. There is no consensus, however, regarding whether a fixed link will contribute to or detract from these objectives. In fact, a recent study of employment effects of a fixed link across Fehmarn Belt pre�dicts significant job losses in the local area and seems to have contributed to eroding local sup�port for a link.5





A number of actors who have played a part in the Øresund and Great Belt projects have not, at the time of writing this report, been publicly active regarding the Fehmarn project. This is the case for, for instance, the Danish Fishery Assoc�iation, the Danish Ornithological So�ciety/Birdlife Denmark, the Ecological Council, Greenpeace, the Danish Con�federation of Trade Unions (LO), the Special Worker’s Union in Denmark (SID), Scanlink No Thanks, and a number of government offices. These and other actors could become active in rela�tion to the Fehmarn project at a later stage.



Given the above qualifiers, actors and their objectives and attitudes can be listed as shown below. The left column lists actors while the right column lists the corresponding main objectives and attitudes. Objectives and attitutes are presented as direct quotes from the actors in question, where possible. 



5.2  Government

Danish Government,

1991-94�“The Government of Den�mark declares itself ready to work for the implementation of a fixed link across Feh�marn Belt on the condi�tion that regard for environment and economy can be observed”.6

The objective is to “avoid that the European main traffic corridors would bypass Den�mark”.7

“It is the position of the government that re�gard to deve�lopment of rail transport [including high-speed rail] is the point of departure for a pos�sible decision regarding con�struction of a fixed link across Feh�marn Belt”.8

��European Union, 1994�“[S]peedy completion of the Trans-European Networks with a view to the efficient opera�tion of the single market; to reinforcing the Union’s competitiveness, regional plan���ning and the links with neighbouring coun�tries; and to contributing to faster and safer means of com�munication for the citi�zen.”9

A fixed Fehmarn link is on a list of Euro�pean projects currently given priority by the EU.10

��Nordic Countries &

North German Federal

States, 1994�“[T]he development of environmentally sound, safe, effici�ent and integrated transport sys�tem”.

To maintain and further develop “the impor�tant position that the Nordic region holds within the trans-European net�works”.

“[T]he Fehmarn Belt trans�port corridor [is con�sidered] as an important regional element in the trans-European net�works”.

“[A] political decision on the future trans�port a�cross the Fehmarn Belt based on envi�ron��mental, social and economic assessments is closely con�nected with efforts towards a strengthening of rail transport in the re�gion”.11

��Swedish Government,

1991�Establishment of link with continental Euro�pe across Øre�sund and Fehmarn Belt.12

��National Railways, DK,

D, S, 1992�“[T]he environmentally friendly, safe and en�ergy-saving railways should gain a larger share of total traffic ... [A] connection across Fehmarn Belt is an important element still missing ... A fixed connection across Fehmarn Belt could be finished by 2005”.13

��Storstrøm County, 

1989-1994�“[A] fixed Baltic Sea link will again give Storstrøm County, and especially Lolland-Falster, a geographically central position that will give new opportunities for busi�ness deve�lopment ... Storstrøm County there�fore strongly urges [the Danish Government] to now take the necessary steps to prepare a fixed link between Lolland and Fehmarn”.14

 “Growth in economy and employment in the re�gion ... [T]he best possible traffic connec�tions” ... Local access to high-speed rail in connection with fixed link across Feh�marn Belt.15

��Nykøbing F. 

Munici�pality, 1990.

Holeby, Højreby,

Maribo, Nakskov,

Nysted, Ravnsborg,

Rudbjerg, Rødby and

Sakskøbing

Municipal�ities, 1991

�1990-91: “All city council members agree that it is absolu�tely necessary for the re�gion that the necessary steps are taken to prepare a fixed link”.16

“We ...  urgently request that the Govern�ment and Parlia�ment decide to build a fixed link across the Baltic Sea”.17

1994: Political consensus eroding: A fixed link “will have disastrous consequences  for the popu�lations on the islands of Fehmarn and Lolland, if the European society does not mas�sively support and develop alterna�tives”.18

See introductory note on change in attitu�des.

��Confederation of

Municipalities in

Storstrøm Coun�ty, 1992�“Long-range solutions to specific problems like the elimina�tion of border control, elimi�nation of tax-free sales, the fixed link [across Fehmarn Belt], etc. demand ini�tiatives now if the solu�tions are to have an effect ... [T]here is also a need for larger political initiatives in relation to busi�ness ... With an initiative regarding artic�ulating a Baltic region, Storstrøm County will cease to be on the periphery. In a Baltic region Storstrøm will be a centre re�gion and will, therefore, get new possibili�ties regarding political ini�tiatives to sup�port business”.19��

5.3  Political Parties, Denmark

Centre Democrats 

(CD), 1990�“Fixed links create activity of any kind: em�ploy�ment, trade, culturally, socially, etc. It is our clear view that one should build any fixed link that is technically feasible and has a sound economy. Failure to do this will delay and make more expensive transport of persons as well as goods and will reduce com�munication between nations and popu�lation groups”.20

��Conservative Party 

(C), 1990-94�“In the Conservative Party we are supporters of two fixed links between Scandinavia and Europe ... [Great Belt and] the connection Germany-Rødby-Copen�hagen-Malmø ... A fixed link to Germany will, no doubt be a shot in the arm for all of Lolland-Falster, but in ad�dition a strong commer�cial expansion will take place along the whole traffic corri�dor through Denmark ... It is true that traffic through Denmark will increase substantially with the new infra�structure; that is the purpose, too”.21

��Liberal Party 

(V), 1990�“Implementation of the two [fixed links] to Sweden and West Germany is important to Denmark’s position in the new Europe ... Now Denmark, and with it the Nordic coun�tries, must get seriously integrated in the European traffic network”.22

��Progress Party 

(Z), 1993�“[The Progress Party proposes] that the Parliament in�structs the Government to make a tender for the Fehmarn Belt link in a pri�vate principal contract with complete pri�vate fi�nanc�ing”.23

“[C]onstruction of the fixed link across the Baltic Sea ... is necessary ... both consid�er�ing business, which is dependent on good traf�fic con�nections, but also considering the travel time of private individuals”.24

��Social Democratic Party

(S), 1990, 1992�“With the knowledge existing behind the scenes, a yes to the Øresund Bridge auto�mat�i�cally will pull with it the fixed Fehmarn link. Anything else is absurd in that there is no reason to accommodate the Swedish de�mand regarding an Øresund bridge if one does not at the same time continue the line down over Fehmarn. Otherwise the Swedes will be sailing any�way”.25

“The condition for a fixed link to Fehmarn is that there is a basis, traffically, envi�ronmen�tally and economically, for estab-lish�ing such a link”.26

��Social Liberal Party 

(B), 1990�“If there is to be a fixed link across Fehmarn Belt it must be a bored connection and nothing else. Environmentally  speaking, goods trans�port is decisive and this will have to happen by rail”.27

��Socialist People’s Party

(SF), 1993�“It is important for all of Scandinavia to be linked on to European devel�opment. There�fore we must get a railway tunnel under Fehmarn Belt ... but there are still large disagreements regarding the attitude to the project, both in the party’s parliamentary group and in the party hinter�land”.28

“The Socialist People’s Party will never sup�port a road connection.”29

��5.4  Labour Market Organisations

Economic Council of the

Labour Move�ment

(Arbejder�be�væ�gel�sens

Er�hvervs�råd), 1994�“The Economic Council of the Labour movement is pro-fixed links ... The Fehmarn link must include a railway, but apart from this the Council has not taken a stand regarding Fehmarn Belt”30

��Danish Employers

Confederation, 1990�“[W]e shall express our sympathy for a closer connection between Denmark and the other parts of the EC [European Community]. Continued ex�pansion of the infrastructure is, in our view, necessary for dynamic business development. It is particu�larly gratifying if, at the same time, this leads to closer connections with the coming [European Communi�ty] single market, where we, as well known, want com�plete member�ship.”31

��Confederation of Danish

Industries (Dansk

Industri, Industrirådet),

1990-94�“[T]he fixed link [across Fehmarn Belt] must be built as quickly as possible ... it is nec�essary that the road link is built at the same time as the rail link”.

“A fixed link across the Baltic Sea will re�sult in substantial benefits for the Danish society and for the Danish business communi�ty ... Therefore it is important as quickly as pos�sible to decide on estab�lishing fixed links to Sweden and Germany”.32

��Danish Confedera�tion of

Contractors (Entre�pre-

nør�fore�ningen), 1994�“When the contracts are made on the Øresund con�nection one must immediately sit down and find out when the right time is to start on Fehmarn Belt”.33

��Danish Metal Worker’s

Union, 1990-94�“The next step in developing the infrastruc�ture must be establishing a basis for build�ing a fixed connection between Denmark and Germany ... why? ... So Den�mark can survi�ve. Infrastructure is a decisive pre�requisite for securing good competi�tive conditions for our industries”.34��5.5  Financial Institutions

Bikuben Bank, BNP,

Dresdner Bank, 1992�“The Fehmarn Belt Consortium ... proposes a fixed link across Fehmarn Belt in the Baltic Sea ... that will take the environment into account and that will be privately finan�ced (B.O.T.-model ...)”.35

��Deutsche Bank, 1990�“[The Fehmarn Belt] project is becoming in�cre�as�ingly urgent because this is the only direct land route between Scandinavia and continental Europe - and this means East�ern Europe as well”.36

For-profit BOT-participant.37

��5.6  Contractors

Bilfinger & Berger, Ltd.,

Strabag Bau, Ltd., KKS

Entrepri�se, Ltd.,

Campenon Bernard SGE

and Bouygues, 1992�See Bikuben Bank and Dresdner Bank.

For-profit BOT-participants.38







��Hochtief and Philipp

Holz�mann, 1989�See Deutsche Bank.

For-profit BOT-participants.39

��Monberg & Thorsen,

Højgaard & Schultz,

1992

�For-profit BOT-participants.40





��5.7  Other Organisations and Private Companies

European Round�table of

Industrial�ists (Fiat,

Nestlé, Olivetti, Phil�ips,

Re�n�ault, Siemens, 

Thys���sen, Asea, Vol�vo

and other major

European compa�nies),

1984�“The philosophy behind Scanlink is straight�for�ward ... As transport links, especially roads, between other European coun�tries have improved, the Nordic states have slipped into a position of disadvantage ... In identifying the two fixed link projects [Øresund and Fehmarn Belt] Scanlink greatly strengthens the economic case for each indi�vidual link”.41

��Gyllenhammer Group,

Scandi�navian Link  

(Vol��vo, Asea, Uni�ted

Breweries, Norsk Hyd�ro,

Danish Metal Wor��ker’s

Union and other ma�jor

Scandinav�ian 

compa�nies), 1985-90�Basic philosophy identical to European Round�table of Industrialists. (See above). “Progress of the Scandinavian Link project by and large rests on construction as soon as  possible of the fixed links across Great Belt, Øresund and Fehmarn Belt”.42





��ASEED Europe,

European Federation for

Trans�port and

Environment, 1994�“Dear Mr. Santer, Under the presidency of Jacques Delors, an increasing gap devel�oped between the official European Union aim of sustainable devel�opment and concrete policy measures. The worst example is the trans-European net�works scheme ... I consider these plans to be a serious threat to nature and en�vironment in Europe ... In order to promote sustainable development and to im�prove democ�racy within the European Union, I appeal to you to put an end to the large in�fluence that the European Roundtable of Industrialists has been allow�ed to exert during the presi�dency of Mr. Jacques Delors”.43

��Great Belt, Ltd., 1994�“Great Belt, Ltd. [has] an interest in and are capable of consulting for a feasibility study regarding a fixed link across Fehmarn Belt and for a possible future client [byg�herreselskab] for this project ... Sale of know�ledge and prod�ucts of this type alre�ady takes place to the Øresund companies.”44

��Danish Society for the

Conservation of Nature,

1991-94�“The connection that will benefit the envi�ron�ment  is  a  bored  railway  tunnel  with room for shuttle trains ... Denmark made the wrong choice with the fixed links across Great Belt and Øresund. Shall we repeat the mistakes with Germany on Feh�marn?”45

“The Øresund link and a possible link across Fehmarn Belt are more critical with respect to [the saline balance and the environment in the Baltic Sea] than Great Belt because they are located exactly on the threshold to the Baltic Se�a.”46

��Danish Road 

Asso�ciation, 1991�“[T]here are many good reasons to estab�lish a fixed link between Rødby and Puttgarden as quickly as possible .... economics ... growth ... envi�ronment ... employment ...”47

��Automobil�importørernes

Sam�men�slutning, 

Dan�marks Auto�mobil�for�-

hand���ler Fore�ning, 

Dan�ske Grus- og Sten�-

in�dus�trier, Danske

Vogn�mænd, Fore�nede

Danske Motor�ejere,

Fore�ningen af Danske

Langturs�vogn�mænd,

Turist�vogn�mændenes

Lands�forening, 1991

�Pro-fixed road link.48



��Junior Chamber, Lol�land

Falster, 1990-91�“[T]he advantages of a fixed link [across Fehmarn Belt] outweighs the disadvanta�ges”.49

��C.G. Jensen, Det Dan�ske

Stålvalse�værk, Phønix

Vej, Topdan�mark,

Trafik�produkter A/S,

Uni�con Beton, 

Villad�sen’s Icopal,

4K-Beton, 1991�Pro-fixed road link.50













��Aktionsbündis gegen

eine feste Belt�quer�ung, 

Fe�mern, 1994�Anti-fixed link because of negative effects on local develop�ment in services and employ�ment and on the environ�ment.51

��5.8  The Media

Berlingske Tidende,

1990-94�“Possibly, [a link across the Baltic] may not be a tunnel but an immersed tunnel. Possibly, the fixed link across the Baltic may be oper�ated by a private consortium, but the possi�bility of a gov�ernment-owned opera�tion also exists. None of these questions are decisive. What is decisive is that we get a fixed link across the Baltic as a nat�ural part of the network of fixed traffic con�nections between Den�mark and Swe�den and across Great Belt”.52

��Børsen, 1990-94

�“There is disagreement about many things in the policy for industry and trade. But there must be agreement about giving Den�mark a mod�ern infra�structure with a motorway-H, Great Belt Bridge, Øresund and Fehmarn link as quick�ly as at all possible”.53

��Ingeniøren, 1994

�“The debate regarding a fixed link across Fehmarn Belt has to start now, if it is to start at all. Here and now”.54

��Jyllands-Posten, 1994

�“With the building of the Øresund link work on a fixed link across Fehmarn Belt must proceed faster ... If a deci�sion on a fixed link across the Baltic between Lolland and Fehmarn is not made soon, enterprising ship�ping compa�nies will run fast ferries be�tween Southern Sweden and Germany before long. That would not be in the interest of Denmark”.55

��5.9  The General Public

Gallop Poll, 199156�1,864 people in representative sample were asked, “Are you personally for or against the construc�tion of a bridge from Lolland across the Baltic Sea to Fehmarn in Ger�many.” 25% were for a bridge, 42% against and 33% did not know. The main reasons to be for a bridge were “eas�ier, quicker”  (35%), “don’t have to sail” (25%), “will connect Denmark with Europe and the Nor�dic Coun�tri�es” (25%) and “good for business, the econ�omy” (22%).  The main rea�sons quoted against a bridge were “no need” (36%), “en�vi�ron�mental pro�blems” (24%) and “waste of resour�ces” (24%). No respon�dents were against a brid�ge because they wanted a tun�nel.��

5.10  Summary and Conclusions

In sum, this description of objectives and attitudes shows that what one could call “organised Denmark” - govern�ment, political parties, business organisations, labour organisations, etc. - is distinctly for a fixed link across Fehmarn Belt, as are central parts of the national press. The same is true for important actors on the Nordic and European scenes, for instance the EU Commission. The reasons most frequently cited for being pro-fixed link are an improved competi�tive situation for Danish business in relation to the rest of Europe, increased employment and European integration.



Just as distinctly, however, the Gallop poll quoted above shows that most likely there is no majority in the Danish gen�eral public in favour of a fixed Fehmarn link at this stage. The latter situation is similar to the situation for the Øresund and Great Belt links when they were in the plan�ning stages.57



Denmark has experienced similar divisions between public and organised opinion in other decisions of national import, for instance as reflected in the decisions regard��ing the Øresund and Great Belt links and, perhaps most notably, the decisions regarding the level of Danish participa�tion in the European Union (the Maastricht elections). In fact, European integration is seen by most organised proponents of a fixed link across Fehmarn Belt as a major objective that such a link will substantially  advance.



Thus, the Fehmarn Belt link raises a double set of issues that are manifestly sensi�tive with large parts of the general public in Denmark. Firstly, it raises the issues involved in investing in another multi-billion kroner project when the track-records for planning the Øresund and Great Belt projects are perceived as poor by many. Secondly, it raises the issues of European integration.



The lessons from Øresund and Great Belt and from the Maastricht referenda suggest that public trust in the political system may be at stake in this kind of situation. It is the view of the review panel that this makes it all the more important that transparent procedures are developed for feasibility studies and decisions regarding a possible Fehmarn Belt link that will result in infor�mation and in a process that can be trusted by all involved parties and by the general public. Such procedures must contain sufficient checks and balances to ensure that there is a credible system for enforcing accountability, which will allow democratic decisions and efficient use of resources to be made regarding a possible Fehmarn Belt link. In a later report, the review panel will outline what such procedures might look like.

�



�RYK \D 33.70�Notes



Notes to Chapter 1

1.	Christiani & Nielsen, Højgaard & Schultz, Ltd., Kampmann, Kierulff & Saxild Ltd., Motorveje med broer over Storebælt og Øresund, (Copen�ha�gen, March 9 1936); Christiani & Nielsen, Højgaard & Schultz, Ltd., Kampmann, Kierulff & Saxild Ltd., Motorveje med broer over Storebælt og Øresund: Supplerende bemærkninger til forslag af 9. marts 1936, (Co�penhagen, June 17 1937).



2.	For more detail, see Chapter 4.



Notes to Chapter 2

1.	Folketinget, “Lov om anlæg af fast forbindelse over Øresund”, August 19 1991, No. 590, Lovtiden�de A, 1991, Hæfte 106.



2.	Folketinget, “Aftale mellem Danmarks regering og Sveriges re�gering om en fast forbindelse over Øresund”, signed March 23 1991, article 21; Annex to Folke-tinget, “Forslag til Lov om anlæg af fast forbindelse over Øresund,” Lovforslag nr. L 178, proposed May 2 1991.



3.	“Aftale mellem Danmarks regering og Sveriges regering om en fast for�bin�delse over Øresund”, article 21. Connecting the deci�sion regarding Feh�marn Belt to the decision regarding Øresund, parallels the way Øre�sund had earlier been connected to the decision to build a fixed rail and road link across Great Belt. The political agreement regarding Great Belt explicitly states that “neg�otiations with the Swedish Govern�ment regar�ding building fixed links across Øresund will be initiated in the second half of 1986”; “Politisk aftale om Store Bælt” June 12 1986, Annex to Folketinget, “Forslag til Lov om anlæg af fast forbindelse over Store�bælt”, Lovforslag nr.  L 177, proposed January 21 1987, paragraph 11. 



4.	Folketinget: “Bemærkninger til Forslag til Lov om anlæg af fast for�bin�delse over Øresund”, Lovforslag nr. L 178 with comments, proposed May 2 1991, comments on paragraphs 1 and 2, p. 13.



5.	Letter from the Danish Minister of Transport to the Parliament Traffic Com�mittee, March 25 1993, p. 2.



6.	Ibid., p. 2.



7.	Folketinget, “Redegørelse om trafikpolitikken til år 2005”, Rede�gørelse nr. R 9, December 14 1993, Folketingets forhand�linger nr. 10 1993-94, 3944.



8.	Personal communication with officials at the Danish Mini�stry of Trans�port.



9.	Folketinget, “Politisk aftale om en fast for�bindelse over Øre�sund”, April 29 1991, Annex to Folketinget: “Forslag til Lov om anlæg af fast for�bindelse over Øresund,” Lovfor�slag nr. L 178, proposed May 2 1991, paragraph 12.



10.	Ministry of Transport, Traffic Investments in Denmark (Copen�hagen: Ministry of Transport, undated), p. 14.



11.	Miljøministeriet, Danmark på vej mod år 2018: Resumé og hand�ling, Lands�planredegørelse fra miljøministeren (Co�penhagen: Mil�jøministeri�et, 1992), p. 32.



12.	Ibid., pp. 32-33.



13.	Folketinget, “Forslag til folketingsbeslutning om en privat�finan�sieret Femer Bælt-forbindelse,” Beslutningsforslag nr. B 53, pro�posed Janu�ary 12 1993, vote June 18 1993; Fol�ketinget, Fortryk af Folketingets forhand�linger, June 18 1993, 11153.



14.	Folketinget, Fortryk af Folketingets forhand�linger, February 10 1993, 5293-5294.



15.	Folketinget, “Redegørelse om trafikpolitikken til år 2005”, Rede�gørelse nr. R 9, December 14 1993, Folketingets forhandlinger nr. 10 1993-94, 3944; Trafikministeriet, Trafik 2005: Problem�stillinger, mål og strate�gier, (Copenhagen: �Trafikministeriet, 1993), p. 45.



16.	Ibid., pp. 39, 99-101.



17.	Ibid., p. 100. 



18.	Commission of the European Communities, Growth, Competiti�ve�ness, Em�ployment: the Challenges and Ways Forward Into the 21st Century, White Paper, (Luxembourg: Office for Official Publi�ca�tions of the European Com�muni�ties, 1993).



19.	The Group of Personal Representatives of the Heads of State and Go�vern�ment, Trans-European Networks: Interim Report of the Chairman to the Corfu European Council, undated, presented to the European Council June 24-25 1994 at Corfu., p. 3. 



20.	Ibid., p. 5.



21.	“Resolution from the Second Nordic Conference of Mini�sters of Trans�port in Nyborg May 19-20 1994”, p. 2.



22.	Ibid., p. 3.



23.	The Group of Personal Representatives of the Heads of State and Go�vern�ment, Trans-European Networks: Interim Report of the Chairman to the Corfu European Council, undated, presented to the European Council June 24-25 1994 at Corfu.



24.	Ibid., pp. 9, 25-26; Økonomiministeriet, “Fak�tuelt notat til Folke�tingets Mar�kedsudvalg vedr. inter�imsrapport fra grup�pen vedrørende transport- og ener�giinfrastruktur (Christo�phersen-grup�pen),” (Co�penhagen: Det Økonomiske Sekre�tariat, June 8 1994), eksp. nr. 10450; Økonomimini�steriet, “Danske transport- og energi�projekter i til�knytning til trans�euro�pæiske net,” (Copen�hagen: Det Økonomiske Sek�retariat, April 20 1994), eksp. nr. 9148.



25.	The Group of Personal Representatives of the Heads of State and Go�vern�ment, Trans-European Networks, p. 4.



26.	European Council, European Council at Corfu, 24-25 June 1994, Presi�dency Conclusions, SN 150/94, pp. 4, 9-10.



27.	European Council, European Council at Essen, 9-10 De�cember 1994, Presi�dency Conclusions, SN 300/94, pp. 7-8.



28.	The Group of Personal Representatives of the Heads of State and Go�vern�ment, Rapport til det Europæiske Råds møde i Essen, un�dated, presen�ted to the European Council December 9-10 1994 at Essen, p. 24.



29.	The Group of Personal Representatives of the Heads of State and Go�vern�ment, Trans-European Networks: Tech�nical Papers, Provisional Edi�tion, November 29 1994, p. 159.



30.	This section is based on interviews with German govern�ment officials.



Notes to Chapter 3

1.	The Chapter has benefitted from input from Morten Steen Petersen, Hoff & Over�gaard.



2.	Peter W. Cardebring, Lars Källström and Morten Steen Petersen, Trans�port Routes Scandinavia-The Con�ti�nent: Forecast and Corridor Evaluation, KFB-report 1993:22 (Stockholm: Kommunikationsforskningsberedningen, 1993), p. 14.



3.	Ibid., p. 14.



4.	Ibid.



5.	Ibid., p. vi.



6.	Ibid., p. 19. The rail tonnage quoted in this part of the study by Carde�bring et al. is based on German sources and it is twice as high as the rail tonnage quoted from the same study above regarding the modal split between road and rail which is based on Scandinavian sources (ibid., p. 14). Ac�cording to Mor�ten Steen Petersen, one of the authors of the study, a possible explanation of the difference between the Scand�inavian and the German figures is that trans�ports of iron ore from Kiruna to the conti�nent are excluded in the Scandinavi�an but included in the German fi�gures, and that the weight of packing of goods is ex�cluded in the Scandi�navian but included in the German fi�gures. Similar discre�pancies between Scandinavian and German figures exist for other transport statistics as well. (Personal communication, November 16 1994). Thus results and conclusions, for instance the conclusions men�tioned in the main text above regar�ding modal split and the relative magnitude of Scandi�navi�an transports in relation to German transports are de�pendent on which sources are used.



7.	Ibid., pp. 11 ff.; Finland is considered part of Scandinavia in this study. Jacob Kjær, “Godsstrømmene mel�lem Norden og EF, med tilknyttede konsekven�ser for infra�strukturen”, in Nordrefo, Norden utfordres: Inter�nasjo�nali�seringens mange regionale ansikter (Stockholm: Nordre�fo, 1994), pp. 213 ff.



8.	Ibid., p. 222.



9.	Director of Public Relations with Volvo Transport, Johan Hal�lenborg, as quo�ted in Berlingske Tidende and Jyllands-Posten March 2 1994.



10.	Hoff & Overgaard, “Comparison Between the Nordkont and the Got�henburg Uni�ver�sity Forecasts” (Copenhagen, undated), pp. 4.1 ff.



11.	A/S Storebælt, Foreløbig teknisk-økonomisk vurdering af en fast forbindel�se over Femern Bælt (Copenhagen: Great Belt, Ltd., November 1990), pp. 35-36.



Notes to Chapter 4

1.	To the knowledge of the review panel, nine reports were prin�ted from the Cowi-Lahmeyer study; the reports remain unpublished: Trafik�mini�s�teriet and Bundesministerium für Verkehr, Femer Belt Crossing: Technical and En�vironmen�tal Feasibility Study, Phase A, Doc. No. A1-1 Technical Solu�tions, Doc. No. A2-1 Environmen�tal Site Conditions, Doc. No. A2-2 Tech�nical Site Conditions, Doc. No. A4-1 Preliminary De�sign Basis, Doc. No. A5-1 Preli�minary Co�sting Basis, Doc. No. A6-1 Planning of Further En�vironmental Studies, Doc. No. A6-2 Planning of Additional Technical Site In�vestigations, Doc. No. A6-3 Planning of Development of Technical Con�cepts, Doc. No. A7-1 Sum�mary Report (Copen�hagen and Bonn, March 1993).



2.	“En bro til 2,5 milliard kroner Lolland-Feh�marn”, Lol�land-Fal�ster Folke�ti�dende June 27 1963; “Tredive menne�sker arbejder på at bygge broen over Østersøen”, Berlingske Tidende July 7 1963.



3.	Storstrøms amt, Regionplan 1994-2005, rede�gørelse, ret�nings�linjer (Stor�strøms amt, June 1994), p. 66.



4.	Ibid., pp. 65-66.



5.	Christiani & Nielsen, Højgaard & Schultz, Ltd., Kamp�mann, Ki�erulff & Saxild, Ltd., Motorveje med broer over Storebælt og Øre�sund, (Copen�hagen, March 9 1936); Christiani & Nielsen, Højgaard & Schultz, Ltd., Kampmann, Kierulff & Saxild, Ltd., Motorveje med broer over Storebælt og Øre�sund: Suppleren�de bemærkninger til forslag af 9. marts 1936, (Co�penhagen, June 17 1937).



6.	Christiani & Nielsen et al., Motorveje med broer, 1937 pp. 8-9.



7.	Ibid.



8.	Christiani & Nielsen m.fl., Motorveje med bro�er, 1936, p. 9.



9.	Ibid., p. 9.



10.	A/S Storebælt, Nyt fra Storebælt, (Copenhagen: Great Belt, Ltd., Septem�ber 1994), pp. 8-10.



11.	Ibid.



12.	European Roundtable of Industrialists, Missing Links: Up�gra�ding Euro�pe's Transborder Ground Transport Infra�structure, (Paris: Roundtable Secretariat Paris Office, De�cember 1984).



13.	Ibid., pp. 23-25.



14.	Ibid., pp. 25-26.



15.	Ibid., p. 26.



16.	Ibid., p. 26.



17.	Hochtief & Philipp Holzmann, Die Fehmarnbelt-tunnel�verbin�dung (no pub�lisher, undated, most likely publishing year is 1988 or 198�9).



18.	Ibid., p. 4.



19.	Ibid., p. 17.



20.	Ibid., p. 3.



21.	Scandinavian Link, Transport 1988-2000. Hoved�rapport om Scan�dina�vian Link. Sammenfatning (Copenhagen: Scan�dinavian Link, November 1987). Scandinavian Link, Ap�praisal of Fixed Link across Fehmarn Belt, pre�pared by Hoff & Over�gaard A/S for Scan�dinavian Link, (Co�penha�gen: Scandinavian Link, January 1990). A study of a fixed link across Feh�marn Belt as part of the Scandina�vian-continental connection had been carried out in 1984, before Scandinavian Link was formally established as an organi�sation (1986); Scan�dinavian Link, Draft Report (Oslo, June 15 1984).



22.	Scandinavian Link, Appraisal of Fixed Link across Feh�marn Belt, pp. 80-81.



23.	Ibid., p. 107.



24.	Ibid., pp. 80-81.



25.	Ibid., pp. 107 ff.



26.	Ibid., 97.



27.	A/S Storebælt, Foreløbig teknisk-økonomisk vurdering af en fast for�bindel�se over Femern Bælt (Copenhagen: Great Belt, Ltd., No�vember 1990).



28.	Ibid., pp. 17-18.



29.	Ibid., pp. 18-19.



30.	Ibid., pp. 20-21.



31.	Ibid., pp. 21-22.



32.	Ibid., pp. 48-49 and 51.



33.	Ibid., p. 29.



34.	Ibid., pp. 51-52.



35.	Dansk Vejforening, Femern Bælt forbindelsen, (Holte: Dansk Vej�fore�ning, February 1991).



36.	Ibid., p. 9



37.	Ibid., pp. 4-7.



38.	Ibid., p. 5.



39.	Ibid., pp. 12-13.



40.	Ibid., p. 6.



41.	Ibid., pp. 16-17.



42.	Ibid., p. 17.



43.	Fehmarn Belt Consortium, Forundersøgelse: Fe�mern Bælt for�bin�delsen over Østersøen, (Hvidov�re: KKS Entreprise, undated, most likely pub�lished in 1992).



44.	Ibid., pp. 8-10.



45.	Ibid., p. 5



46.	DSB, Shuttletogsforbindelse under Femerbælt (Copenha�gen: DSB Pro�jekt�tje�nesten, June 1992), pp. 1, 34 and 36.



47.	Ibid., p. 1.



48.	Ibid., p. 43.



49.	Ibid., pp. 3, 43.



50.	Ibid., Appendix B, p. 1.



51.	Ibid., pp. 45-46.



Notes to Chapter 5

1.	See, for instance, Gunnar Falkemark, Öresundsbron: Hur de avgörande besluten togs, second edition (Gothenburg: Naturskyddsföreningen, 1993) and Claus Hedegaard Sørensen, Slår bro fra kyst til kyst: En analyse af Socialdemokratiet og Øresundsforbindelsen (Hovedland, 1993).



2.	Letter from the mayor of Rødby Municipality to Junior Chamber, Nykø�bing F, June 19 1990, p. 2., in Junior Chamber, eds., Fast forbindelse over Østersøen (Nykøbing Falster: Junior Chamber, undated), unpagina�ted.



3.	Letter from the nine municipalities on Lolland to the Danish Prime Mini�ster, August 5 1991, p. 2, in Rødby Municipality, eds., Fast forbindelse over Femern Bælt (Rødby: Rødby Municipality, April 1994).



4.	Gert Mortensen, “Fast Femern-forbindelse eller ej,” Danske Kommuner No. 33, October 1993, pp. 30-31; personal communication with the mayor of Rødby Municipality, April 21 1994; Thomas Müller, “Bro-valg i Rød�by”, Danske Kommuner No. 32, October 1993, pp. 16-17.



5.	AKF, Socio-økonomisk analyse af Storstrøms amt og Kreis Ostholstein (Copenhagen: AKF-Forlaget, 1994).



6.	Folketinget, “Aftale mellem Danmarks regering og Sveriges regering om en fast forbindelse over Øresund”, signed March 23 1991, article 21; Annex to Folketinget, “Forslag til Lov om anlæg af fast forbindelse over Øresund,” Lovforslag nr. L 178, proposed May 2 1991.



7.	Miljøministeriet, Danmark på vej mod år 2018: Resumé og handling, Landsplanredegørelse fra miljøministeren (Copenhagen: Miljøministeriet, 1992), p. 32.



8.	Folketinget, “Redegørelse om trafikpolitikken til år 2005”, Redegørelse nr. R 9, December 14 1993, Folketingets forhandlinger nr. 10 1993-94, 3944.



9.	The Group of Personal Representatives of the Heads of State and Go�vernment, Trans-European Networks: Interim Report of the Chairman to the Corfu European Council, undated, presented to the European Council June 24-25 1994 at Corfu, p. 3; European Council, European Counsil at Essen 9-10 December 1994, Presidency Conclusions, SN 300/94. 



10.	Ibid., Corfu, pp. 9, 25-26.



11.	“Resolution from the Second Nordic Conference of Ministers of Trans�port in Nyborg May 19-20 1994”, pp. 2-3.



12.	Folketinget, “Aftale mellem Danmarks regering og Sveriges regering om en fast forbindelse over Øresund”, signed March 23 1991, article 21; Annex to Folketinget, “Forslag til Lov om anlæg af fast forbindelse over Øresund,” Lovforslag nr. L 178, proposed May 2 1991.



13.	DB, DR, DSB and SJ, Banetrafikken Skandinavien-Kontinentet: Stra��te�gier og planer,  (Copenhagen, undated, most likely published in 1992), p. 2; SJ, SJ:s Tågfärjeutredning: Sammanfattning, förslag och konsekvenser (Stockholm: SJ, 1989); SJ Information, June 28 1989.



14.	Letter from Storstrøm County to the Danish Prime Minister, Minister of Transport, the Parliament Committee on Public Works and MPs from Storstrøm County, April 26 1989; letter from Storstrøm County to Junior Chamber, Nykøbing Falster, July 27 1990; both in Junior Chamber, eds., Fast Forbindelse over Østersøen, unpaginated.



15.	Storstrøms amt, Regionplan 1994-2005, redegørelse, retnings�linjer (Stor�strøms amt, June 1994), pp. 7, 64, 77.



16.	Letter from the mayor of Nykøbing F. Municipality to Junior Chamber, Nykøbing Falster, July 26 1990, in Junior Chamber, eds., Fast Forbindel�se over Østersøen, unpagi�nated; see also statement by the Mayor of Nykø�bing F. Municipality in Dansk Vejforening, Femern Bælt forbindelsen (Copenhagen: Dansk Vejforening, February 1991), p. 18.



17.	Letter from the nine municipalities on Lolland to the Danish Prime Mini�ster, August 5 1991, p. 2, in Rødby Municipality, eds., Fast forbindelse over Femern Bælt (Rødby: Rødby Municipality, April 1994).



18.	Gert Mortensen, “Fast Femern-forbindelse eller ej,” Danske Kommuner No. 33, October 1993, p. 30.



19.	Letter from the Confederation of Municipalities in Storstrøm County (Kommuneforeningen i Storstrøms amt) to Rødby Municipality, Decem�ber 8 1992.



20.	Letter from the Centre Democrats in the Danish Parliament to Junior Chamber, Nykøbing Falster, June 7 1990, in Junior Chamber, eds., Fast Forbindelse over Østersøen, unpaginated.



21.	Letter from the spokesman on transport policy, the Conservative Party to Junior Chamber, Nykøbing Falster, July 3 1990, in Junior Chamber, eds., Fast Forbindelse over Østersøen, �unpaginated.



22.	Venstres Pressetjeneste, “Brovedtagelser må ikke gøre Jylland til en ‘blindtarm’”, May 30 1990.



23.	Folketinget, “Forslag til folketingsbeslutning om en privatfinan�sieret Femer Bælt-forbindelse,” Beslutningsforslag nr. B 53, law pro�posed January 12 1993, vote June 18 1993; Folketinget, Fortryk af Folketingets forhandlinger, June 18 1993, 11153.



24.	Ibid., “Bemærkninger til forslaget”, p. 2.



25.	Svend Auken, then chairman of the Social Democratic Party, as quoted in Ulrik Dahlin et al., “Broen til Sverige”, Press No. 66, May 1991, p. 70.



26.	Social Democratic Party, På Menneskets vilkår: Socialdemokratiets arbejds�program 1992-96, (Copenhagen: Social Democratic Party, September 1992), p. 35.



27.	Marianne Jelved as quoted in Information, September 17 1990.



28.	Tommy Dinesen, Socialist People’s Party spokesperson on traffic pol�icy as quoted in Berlingske Tidende, August 26 1993.



29.	Personal communication with Steen Gade, Socialist People’s Party spoke�sperson for environmental policy, October 27 1994.



30.	Personal communication with Fridjof Hagen, spokesperson for traffic, Economic Council of the Labour Move�ment, October 28 1994.



31.	Letter from Danish Employers Confederation to Junior Chamber, Nykø�bing Falster, June 27 1990, in Junior Chamber, eds., Fast Forbindelse over Østersøen, unpagi�nated.



32.	Confederation of Danish Industries, memorandum regarding the Feh�marn Belt link, July 8 1993; the memorandum covers the attitudes of both the Confederation of Danish Industries and its German counterpart, the Bundesverband der Deutsches Industrien. See also Confederation of Danish Industries and Bundesverband der Deutsches Industrien, “Øget samhandel og transport kræver fast Østersøforbindelse”, memorandum, April 1993; Industrirådet, “Fast forbindelse over Østersøen”, memoran�dum, July 27 1990, p. 1; Berlingske Tidende, January 9 1990.



33.	Erik Ross Pedersen, Chief Executive Officer for the Danish Confedera�tion of Contractors, as quoted in Berlingske Tidende June 18 1994.



34.	Georg Poulsen, “Fagbevægelsens syn på fremtidens vej- og transport�politik i Danmark”, Asfalt No. 119, 1991, p. 10; see also Berlingske Ti�dende January 9 1990.



35.	Fehmarn Belt Consortium, Forundersøgelse: Femern Bælt forbindelsen over Østersøen, (Hvidovre: KKS Entreprise, undated, most likely pub�lished in 1992), pp. 2-3.



36.	Dr. Eckart van Hooven, The ‘Mare Balticum’ - a New Region for Europe, (Deutsche Bank, undated), p. 8.



37.	Hochtief & Philipp Holzmann, Die Fehmarnbelt-tunnelverbindung (no publisher, undated, most likely publishing year is 1988 or 1989).



38.	Fehmarn Belt Consortium, Forundersøgelse: Femern Bælt forbindelsen over Østersøen, (Hvidovre: KKS Entreprise, undated, most likely pub�lished in 1992), pp. 2-3.



39.	Hochtief & Philipp Holzmann, Die Fehmarnbelt-tunnelverbindung.



40.	Berlingske Tidende May 27 1992.



41.	European Roundtable of Industrialists, Missing Links: Upgrading Euro�pe's Transborder Ground Transport Infrastructure, (Paris: Roundtable Secretariat Paris Office, December 1984), pp. 21-22.



42.	Arbetsgruppen för utvidgat ekonomiskt samarbete i Norden, Norden Finns: Slutrapport, undated, p. 30; Henrik Baasch, Effektive trans�porter til EF’s indre marked: Hvad forventer nordisk industri?, (Copenhagen: Scan�dinavian Link, 1989).



43.	Petition initiated by ASEED Europe (undated) and distributed by Europe�an Federation for Transport and Environment September 1994.



44.	Letter from Great Belt, Ltd. to the review panel, November 4 1994.



45.	David Rehling, “Connection that will benefit the environment”, the Dire�ctor General, the Danish Society for the Conservation of Nature, unda�ted.



46.	Annex to “Tillægsbetænkning over Forslag til lov om anlæg af fast for�bindelse over Øresund”, made by the Danish Parliament Committee on Traffic, August 9 1991, p. 36.



47.	Dansk Vejforening, Femern Bælt forbindelsen (Copenhagen: Dansk Vej�forening, February 1991), p. 18.



48.	Ibid., pp. 1 ff.



49.	Junior Chamber, eds., Fast Forbindelse over Østersøen, p. 1.



50.	Dansk Vejforening, Femern Bælt forbindelsen, pp. 1 ff.



51.	 Det Fri Aktuelt July 6 1994.



52.	Editorial, Berlingske Tidende, May 28 1992; see also editorials January 10 1990, February 4 1990 and May 11 1990.



53.	Editorial, Børsen, March 9 1993; see also editorials September 6 1994 and February 13 1991.



54.	Editorial, Ingeniøren, June 10 1994.



55.	Editorial, Morgenavisen Jyllands-Posten, June 17 1994.



56.	Gallop Poll March 7-14 1991 quoted in Berlingske Tidende March 17 1991.



57.	When 475 people were asked in 1994 whether they were for or against the Øresund Link, 30 percent answered they were for, 54 percent that they were against and 15 percent did not know. When asked to agree or disagree with the statement, “The wisest thing would be for the politici�ans to take a break [tænkepause, implying that the project would be halted for the period of the break] because everything about the project is so unclear”, 59 percent were in complete agreement, 23 percent were in partial agreement and 13 percent were in complete or partial disagree�ment. (AIM Research for Danish National Radio, 1994). When 764 voters were asked in April 1988 whether they were for or against the Great Belt Link, 31 percent said they were for the link, 50 percent that they were against it and 19 percent that they did not know. (Vilstrup Research for Politiken, April 25 1988).

�

�RYK \D 33.70�Bibliography



A/S Storebælt. Foreløbig teknisk-økonomisk vurdering af en fast forbindelse over Femern Bælt. Copenhagen: Great Belt, Ltd., November 1990.



A/S Storebæltsforbindelsen. Trafikgrundlag og økonomi for faste forbindelser over Øresund og Femern Bælt. Copenhagen: Great Belt, Ltd., May 1990.



AKF. Socio-økonomisk analyse af Storstrøms amt og Kreis Ostholstein. Copen�hagen: AKF-forlaget, 1994.



Arbetsgruppen för utvidgat ekonomiskt samarbete i Norden. Norden Finns: Slutrapport. Undated.



Automobile Importers' Society. Vejtransporten i tal og tekst, 1989. Copenhagen: Automobile Importers' Society, �1990.



Automobile Importers Society. Vejtransporten i tal og tekst, 1993. Copenhagen: Automobile Importers' Society, �1994.



Bundesministerium für Verkehr. Verkehr in Zahlen 1994. Germany: Bundesmi�nisterium für Verkehr, 1994.



Baasch, Henrik. Effektive transporter til EF's indre marked: Hvad forventer nordisk industri? Copenhagen: Scandinavian Link, 1989.



Cardebring, Peter W., Lars Källström and Morten Steen Petersen. Trans�port Routes Scandinavia-The Continent: Forecast and Corridor Evaluation. KFB-report 1993:22. Stockholm: Kommunikationsforskningsberedningen, 1993.



Christiani & Nielsen, Højgaard & Schultz, Ltd., Kampmann, Kierulff & Saxild, Ltd. Motorveje med broer over Storebælt og Øresund. Copenhagen, March 9 1936.



Christiani & Nielsen, Højgaard & Schultz, Ltd., Kampmann, Kierulff & Saxild, Ltd. Motorveje med broer over Storebælt og Øresund: Sup�plerende bemærkninger til forslag af 9. marts 1936, Copenhagen, March 17 1937.



Commission of the European Communities. Growth, Competitiveness, Employ�ment: the Challenges and Ways Forward Into the 21st Century. White Paper. Luxembourg: Office for Official Publications of the European Communities, 1993.



Confederation of Danish Industries and Bundesverband der Deutschen Industri�en. "Øget samhandel og transport kræver fast Østersøforbindelse." Memoran�dum (April 1993).



Danish Ministry of Transport and German Bundesministerium für Verkehr, Femer Belt Crossing Technical and Environmental Feasibility Study: Technical Solutions. Phase A, Doc. No. A1-1, Copenhagen and Bonn, March 1993.



Danish Ministry of Transport and German Bundesministerium für Verkehr, Femer Belt Crossing Technical and Environmental Feasibility Study: Environ�mental Site Conditions. Phase A, Doc. No. A2-1, Copenhagen and Bonn, March 1993.



Danish Ministry of Transport and German Bundesministerium für Verkehr, Femer Belt Crossing Technical and Environmental Feasibility Study: Technical Site Conditions. Phase A, Doc. No. A2-2, Copenhagen and Bonn, March 1993.



Danish Ministry of Transport and German Bundesministerium für Verkehr, Femer Belt Crossing Technical and Environmental Feasibility Study: Preliminary Design Basis. Phase A, Doc. No. A4-1, Copenhagen and Bonn, March 1993.



Danish Ministry of Transport and German Bundesministerium für Verkehr, Femer Belt Crossing Technical and Environmental Feasibility Study: Preliminary Costing Basis. Phase A, Doc. No. A5-1, Copenhagen and Bonn, March 1993.



Danish Ministry of Transport and German Bundesministerium für Verkehr, Femer Belt Crossing Technical and Environmental Feasibility Study: Planning of Further Environmental Studies. Phase A, Doc. No. A6-1, Copenhagen and Bonn, March 1993.



Danish Ministry of Transport and German Bundes�ministerium für Verkehr, Femer Belt Crossing Technical and Environmental Feasibility Study: Planning of Additional Technical Site Investigations. Phase A, Doc. No. A6-2, Copenhagen and Bonn, March 1993.



Danish Ministry of Trans�port and German Bundesministerium für Verkehr, Femer Belt Crossing Technical and Environmental Feasibility Study: Planning of Development of Technical Concepts. Phase A, Doc. No. A6-3, Copenhagen and Bonn, March 1993.



Danish Ministry of Transport and German Bundesministerium für Verkehr, Femer Belt Crossing Technical and Environmental Feasibility Study: Summary Report. Phase A, Doc. No. A7-1, Copenhagen and Bonn, March 1993.



Dahlin, Ulrik et al. "Broen til Sverige." Press No. 66 (May 1991).



Dahlin, Ulrik et al. "Broen til Tyskland." Press No. 92/93 (July/August 1993).



Danish Central Statistical Office. Danmarks skibe og skibsfart. 1980-1987. Co�penhagen: Danish Central Statistical Office, 1981-1988.



Danish Central Statistical Office. Samfærdsel & Turisme. 1988-1994. Copen�hagen: Danish Central Statistical Office, 1988-94.



Dansk Vejforening. Femern Bælt forbindelsen. Holte: Dansk Vejforening, Febru�ary 1991.



DB, DR, DSB and SJ. Banetrafikken Skandinavien-Kontinentet: Strategier og planer. Copenhagen: DSB, undated, most likely published in 1992.



DSB. Den nye jernbane - Oplæg til debat om udbygning af banenettet frem mod 2010. Copenhagen: Planlægningskontoret, 1993.



DSB. Shuttletogsforbindelse under Femerbælt. Copenhagen: DSB Projekttjene�sten, June 1992.



European Council. European Council at Corfu, 24-25 June 1994, Presidency Conclusions. SN 150/94.



European Council. European Council at Essen, 9-10 December 1994, Presidency Conclusions. SN 300/94.



European Roundtable of Industrialists. Missing Links: Upgrading Europe's Transborder Ground Transport Infrastructure. Paris: Roundtable Secretariat Paris Office, December 1984.



Falkemark, Gunnar, Öresundsbron: Hur de avgörande besluten togs. Second edition. Gothenburg: Naturskyddsföreningen, 1993.



Fehmarn Belt Consortium. Forundersøgelse: Femern Bælt forbindelsen over Østersøen. Hvidovre: KKS Entreprise, 1992.



Folketinget. "Aftale mellem Danmarks regering og Sveriges regering om en fast forbindelse over Øresund". Signed March 23 1991, article 21. Annex to Folke�tinget. "Forslag til anlæg af fast forbindelse over Øresund." Lovforslag nr. L 178, proposed May 2 1991.



Folketinget. "Bemærkninger til Forslag om Lov om anlæg af fast forbindelse over Øresund." Lovforslag nr. L 178 with comments, proposed May 2 1991.

Folketinget. "Forslag til folketingsbeslutning om en privatfinansieret Femer Bælt-forbindelse." Beslutningsforslag nr. B 53 with comments, proposed Janu�ary 12 1993, vote June 18 1993. Fortryk af Folketingets Forhandlinger, June 18 1993.



Folketinget. "Lov om anlæg af fast forbindelse over Øresund." August 19 1991, No. 590, Lovtidende A, 1991, Hæfte 106.



Folketinget. "Politisk aftale om en fast forbindelse over Øresund". April 29 1991. Annex to Folketinget. "Forslag til Lov om anlæg af fast forbindelse over Øresund." Lovforslag nr. L 178, proposed May 2 1991.



Folketinget. "Politisk aftale om Store Bælt." June 12 1986. Annex to Folketinget. "Forslag til Lov om anlæg af fast forbindelse over Storebælt." Lovforslag nr. L 177, proposed January 21 1987.



Folketinget. "Redegørelse om trafikpolitikken til år 2005." Redegørelse nr. R 9, December 14 1993. Folketingets Forhandlinger nr. 10 1993-94.



Hochtief & Philipp Holzmann. Die Fehmarnbelt-tunnelverbindung. No publisher, undated, most likely publishing year is 1988 or 1989.



Industrirådet. "Fast forbindelse over Østersøen." Memorandum (July 27 1990).



Junior Chamber, eds. Fast forbindelse over Østersøen. Nykøbing Falster: Junior Chamber Lolland-Falster, undated, most likely published in 1990 or 1991.



Marine Trading AB. Cruise Ferry Info. No. 3. Halmstad: Marine Trading, 1994.



Miljøministeriet. Danmark på vej mod år 2018: Resumé og handling. Landsplan�redegørelse fra miljøministeren. Copenhagen: Miljøministeriet, 1992.



Ministry of Transport. Traffic Investments in Denmark. Copenhagen: Ministry of Transport, undated.



Mortensen, Gert. "Fast Femern-forbindelse eller ej." Danske Kommuner No. 33 (October 1993).



Müller, Thomas. "Bro-valg i Rødby." Danske Kommuner No. 32 (October 1993).



Nordrefo. Norden utfordres: Internasjonaliseringens mange regionale ansikter. Stockholm: Nordrefo, 1994.



Poulsen, Georg. "Fagbevægelsens syn på fremtidens vej- og transportpolitik i Danmark." Asfalt No. 119 (1991).



"Resolution from the Second Nordic Conference of Ministers of Transport in Nyborg May 19-20 1994".



Rødby Municipality, eds. Fast forbindelse over Femern Bælt. Rødby: Rødby Municipality, April 1994.



Scandinavian Link. Appraisal of Fixed Link Across Fehmarn Belt. Prepared by Hoff & Overgaard A/S for Scandinavian Link, Copenhagen: Scandinavian Link, January 1990.



Scandinavian Link. Draft Report. Oslo, June 15 1984.



Scandinavian Link. Transport 1988-2000. Hovedrapport om Scandinavian Link. Sammenfatning. Copenhagen: Scandinavian Link, November 1987.



SJ. SJ:s Tågfärjeutredning: Sammanfattning, förslag och konsekvenser. Stock�holm: SJ, 1989.



Social Democratic Party. På menneskets vilkår: Socialdemokratiets arbejdspro�gram 1992-96. Copenhagen: Social Democratic Party, September 1992.



Statistical Bureau in Germany. Special Series on Air Traffic, Germany: Statistical Bureau, 1993. Germany: Statistical Bureau, 1993.



Statistiska Centralbyrån. Statistiska meddelanden. T 30 SM 9403. Stockholm: Statistiska Centralbyrån, 1994.



Storstrøms amt. Regionplan 1994-2005, redegørelse, retningslinjer. Storstrøms amt, June 1994.



Sørensen, Claus Hedegaard. Slår bro fra kyst til kyst: En analyse af Socialdemo�kratiet og Øresundsforbindelsen. Hovedland, 1993.



The Group of Personal Representatives of the Heads of State and Government. Rapport til det Europæiske Råds møde i Essen. Undated, presented to the Europe�an Council December 9-10 1994 at Essen.



The Group of Personal Representatives of the Heads of State and Government. Trans-European Networks: Interim Report of the Chairman to the Corfu European Council. Undated, presented to the European Council June 24-25 1994 at Corfu.



The Group of Personal Representatives of the Heads of State and Government. Trans-European Networks: Technical Papers. Provisional Edition, November 29 1994.



Trafikministeriet. Trafik 2005: Problemstillinger, mål og strategier. Copenhagen: Trafikministeriet, 1993.



van Hooven, Dr. Eckart. The 'Mare Balticum' - a New Region for Europe. Deut�sche Bank, undated.



Vejdirektoratet. Tal om vejtrafik. Copenhagen: Sektorplanafdelingen, 1994.



Venstres Pressetjeneste. "Brovedtagelse må ikke gøre Jylland til en 'blindtarm'." (May 30 1990).



Økonomiministeriet. "Danske transport- og energiprojekter i tilknytning til transeuropæiske net." Copenhagen: Det Økonomiske Sekretariat, April 20 1994, eksp. nr. 9148.



Økonomiministeriet. "Faktuelt notat til Folketingets Markedsudvalg vedr. inter�imsrapport fra gruppen vedrørende transport- og energiinfrastruktur (Christo�phersen-gruppen)." Copenhagen: Det Økonomiske Sekretariat, June 8 1994, eksp. nr. 10450.

�







 



 



�





�





�Contents

��RYK \D 6.80�



�	Contents

��RYK \D 6.80�





�SIDE \* ARABERTAL�2�





	�SIDE \* ARABERTAL�1�



�







	�SIDE \* ARABERTAL�1�



�Dansk sammenfatning

��RYK \D 6.80�



�	Dansk sammenfatning

��RYK \D 6.80�





�SIDE \* ARABERTAL�6�





	�SIDE \* ARABERTAL�5�



�







	�SIDE \* ARABERTAL�3�



�English Summary

��RYK \D 6.80�



�	English Summary

��RYK \D 6.80�





�SIDE \* ARABERTAL�10�





	�SIDE \* ARABERTAL�9�



�







	�SIDE \* ARABERTAL�7�



�Notes

��RYK \D 6.80�



�	Notes

��RYK \D 6.80�





�SIDE \* ARABERTAL�69�





	�SIDE \* ARABERTAL�69�



�







	�SIDE \* ARABERTAL�69�



�Bibliography

��RYK \D 6.80�



�	Bibliography

��RYK \D 6.80�





�SIDE \* ARABERTAL�79�





	�SIDE \* ARABERTAL�79�



�







	�SIDE \* ARABERTAL�79�





1.	Christiani & Nielsen, Højgaard & Schultz, Ltd., Kampmann, Kierulff & Saxild Ltd., Motorveje med broer over Storebælt og Øresund, (Copen�ha�gen, March 9 1936); Christiani & Nielsen, Højgaard & Schultz, Ltd. Kampmann, Kierulff & Saxild Ltd., Motorveje med broer over Storebælt og Øresund: Supplerende bemærkninger til forslag af 9. marts 1936, (Co�penhagen, June 17 1937).



2.	For more detail, see Chapter 4.



1.	Folketinget, “Lov om anlæg af fast forbindelse over Øresund,” August 19 1991, No. 590, Lovtiden�de A, 1991, Hæfte 106.



2.	Folketinget, “Aftale mellem Danmarks regering og Sveriges re�gering om en fast forbindelse over Øresund”, signed March 23 1991, article 21; Annex to Folke-tinget, “Forslag til Lov om anlæg af fast forbindelse over Øresund,” Lovforslag nr. L 178, proposed May 2 1991.



3.	“Aftale mellem Danmarks regering og Sveriges regering om en fast for�bin�delse over Øresund”, article 21. Connecting the deci�sion regarding Feh�marn Belt to the decision regarding Øresund, parallels the way Øre�sund had earlier been connected to the decision to build a fixed rail and road link across Great Belt. The political agreement regarding Great Belt explicitly states that “neg�otiations with the Swedish Govern�ment regar�ding building fixed links across Øresund will be initiated in the second half of 1986”; “Politisk aftale om Store Bælt” June 12 1986, annex to Folketinget, “Forslag til Lov om anlæg af fast forbindelse over Store�bælt, L 177”, proposed January 21 1987, paragraph 11.

 

4.	Folketinget: “Bemærkninger til Forslag til Lov om anlæg af fast for�bindelse over Øresund”, Lovforslag nr. L 178 with comments, proposed May 2 1991, comments on paragraphs 1 and 2, p. 13.



5.	Letter from the Danish Minister of Transport to the Parliament Traffic Com�mittee, March 25 1993, p. 2.

  

6.	Ibid., p. 2.



7.	Folketinget, “Redegørelse om trafikpolitikken til år 2005”, Rede�gørelse nr. R 9, December 14 1993, Folketingets forhand�linger nr. 10 1993-94, 3944.



8.	Personal communication with officials at the Danish Mini�stry of Trans�port.



9.	Folketinget, “Politisk aftale om en fast for�bindelse over Øre�sund”, April 29 1991, Annex to Folketinget: “Forslag til Lov om anlæg af fast for�bindelse over Øresund,” Lovfor�slag nr. L 178, proposed May 2 1991, paragraph 12.



10.	Ministry of Transport, Traffic Investments in Denmark (Copen�hagen: Ministry of Transport, undated), p. 14.



11.	Miljøministeriet, Danmark på vej mod år 2018: Resumé og hand�ling, Lands�planredegørelse fra miljøministeren (Co�penhagen: Mil�jøministeri�et, 1992), p. 32.



12.	Ibid., pp. 32-33.



13.	Folketinget, “Forslag til folketingsbeslutning om en privat�finan�sieret Femer Bælt-forbindelse,” Beslutningsforslag nr. B 53, pro�posed Janu�ary 12 1993, vote June 18 1993; Fol�ketinget, Fortryk af Folketingets forhand�linger, June 18 1993, 11153.



14.	Folketinget, Fortryk af Folketingets forhand�linger, February 10 1993, 5293-5294.



15.	Folketinget, “Redegørelse om trafikpolitikken til år 2005”, Rede�gørelse nr. R 9, December 14 1993, Folketingets forhandlinger nr. 10 1993-94, 3944; Trafikministeriet, Trafik 2005: Problem�stillinger, mål og strate�gier, (Køben�havn: Trafikministeriet, 1993), p. 45.



16.	Ibid., pp. 39, 99-101.



17.	Ibid., p. 100.

 

18.	Commission of the European Communities, Growth, Competiti�ve�ness, Em�ployment: the Challenges and Ways Forward Into the 21st Century, White Paper, (Luxembourg: Office for Official Publi�ca�tions of the European Com�muni�ties, 1993).



19.	The Group of Personal Representatives of the Heads of State and Go�vern�ment, Trans-European Networks: Interim Report of the Chairman to the Corfu European Council, undated, p. 3.

 

20.	Ibid., p. 5.



21.	“Resolution from the Second Nordic Conference of Mini�sters of Trans�port in Nyborg May 19-20 1994”, p. 2.



22.	Ibid., p. 3.



23.	The Group of Personal Representatives of the Heads of State and Go�vern�ment, Trans-European Networks: Interim Report of the Chairman to the Corfu European Council, undated, presented to the European Council June 24-25 1994 at Corfu.



24.	Ibid., pp. 9, 25-26; Økonomiministeriet, “Fak�tuelt notat til Folke�tingets Mar�kedsudvalg vedr. inter�imsrapport fra grup�pen vedrørende transport- og ener�giinfrastruktur (Christo�phersen-grup�pen),” (Co�penhagen: Det Økonomiske Sekre�tariat, June 8 1994), eksp. nr. 10450; Økonomimini�steriet, “Danske transport- og energi�projekter i til�knytning til trans�euro�pæiske net,” (Copen�hagen: Det Økonomiske Sek�retariat, April 20 1994), eksp. nr. 9148.



25.	The Group of Personal Representatives of the Heads of State and Go�vern�ment, Trans-European Networks, p. 4.



26.	European Council, European Council at Corfu, 24-25 June 1994, Presi�dency Conclusions, SN 150/94, pp. 4, 9-10.



27.	European Council, European Council at Essen, 9-10 De�cember 1994, Presi�dency Conclusions, SN 300/94, pp. 7-8.



28.	The Group of Personal Representatives of the Heads of State and Go�vern�ment, Rapport til det Europæiske Råds møde i Essen, un�dated, pre�sented to the European Council December 9-10 1994 at Essen, p. 24.



29.	The Group of Personal Representatives of the Heads of State and Go�vern�ment, Trans-European Networks: Tech�nical Papers, Provisional Edi�tion, November 29 1994, p. 159.



30.	This section is based on interviews with German govern�ment officials.



1.	The chapter has benefitted from input from Morten Steen Pe�dersen, Hoff & Over�gaard.



2.	Peter W. Cardebring, Lars Källström and Morten Steen Pedersen, Tran�sport Routes Scandinavia-The Con�ti�nent: Forecast and Corridor Evalua�tion, KFB-report 1993:22 (Stockholm: Kommunikationsforskningsberedningen, 1993), p. 14.



3.	Ibid., p. 14.



4.	Ibid.

 

5.	Ibid., ��p. vi.



6.	Ibid., p. 19. The rail tonnage quoted in this part of the study by Carde�bring et al. is based on German sources and it is twice as high as the rail tonnage quoted from the same study above regarding the modal split between road and rail which is based on Scandinavian sources (ibid., p. 14). Ac�cording to Mor�ten Steen Petersen, one of the authors of the stu�dy, a possible explanation of the difference between the Scand�inavian and the German figures is that trans�ports of iron ore from Kiruna to the continent are excluded in the Scandinavi�an but included in the German figures, and that the weight of packing of goods is ex�cluded in the Scan�di�navian but included in the German fi�gures. Similar discre�pancies bet�ween Scandinavian and German figures exist for other transport sta�tistics as well. (Personal communication, November 16 1994). Thus re�sults and conclusions, for instance the conclusions men�tioned in the main text above regar�ding modal split and the relative magnitude of Scandi�navi�an transports in relation to German transports are de�pendent on which sources are used.



7.	Ibid., pp. 11 ff.; Finland is considered part of Scandinavia in this study. Jacob Kjær, “Godsstrømmene mel�lem Norden og EF, med tilknyttede konsekven�ser for infra�strukturen”, in Nordrefo, Norden utfordres: Inter�nasjo�nali�seringens mange regionale ansikter (Stockholm: Nordre�fo, 1994), pp. 213 ff.



8.	Ibid., p. 222.



9.	Director of Public Relations with Volvo Transport, Johan Hal�lenborg, as quo�ted in Berlingske Tidende and Jyllands-Posten March 2 1994.



10.	Hoff & Overgaard, “Comparison Between the Nordkont and the Got�henburg Uni�ver�sity Forecasts” (Copenhagen, undated), pp. 4.1 ff.



11.	A/S Storebælt, Foreløbig teknisk-økonomisk vurdering af en fast forbindel�se over Femern Bælt (Copenhagen: Great Belt, Ltd., November 1990), pp. 35-36.



1.	To the knowledge of the review panel, nine reports were prin�ted from the Cowi-Lahmeyer study; the reports remain unpublished: Trafik�mini�s�teriet and Bundesministerium für Verkehr, Femer Belt Crossing: Technical and En�vironmen�tal Feasibility Study, Phase A, Doc. No. A1-1 Technical Solutions, Doc. No. A2-1 Environmen�tal Site Conditions, Doc. No. A2-2 Technical Site Conditions, Doc. No. A4-1 Preliminary De�sign Basis, Doc. No. A5-1 Preli�minary Co�sting Basis, Doc. No. A6-1 Planning of Further En�vironmental Studies, Doc. No. A6-2 Planning of Additional Technical Site In�vestigations, Doc. No. A6-3 Planning of Development of Technical Concepts, Doc. No. A7-1 Sum�mary Report (Copen�hagen and Bonn, March 1993).



2.	“En bro til 2,5 milliard kroner Lolland-Feh�marn”, Lol�land-Fal�ster Folke�ti�dende June 27 1963; “Tredive menne�sker arbejder på at bygge broen over Østersøen”, Berlingske Tidende July 7 1963.



3.	Storstrøms amt, Regionplan 1994-2005, rede�gørelse, ret�nings�linjer (Stor�strøms amt, June 1994), p. 66.



4.	Ibid., pp. 65-66.



5.	Christiani & Nielsen, Højgaard & Schultz Ltd., Kamp�mann, Ki�erulff & Saxild Ltd., Motorveje med broer over Storebælt og Øre�sund, (Copen�ha�gen, March 9 1936); Christiani & Nielsen, Højgaard & Schultz, Kamp�mann Ltd., Kierulff & Saxild Ltd., Motorveje med broer over Storebælt og Øre�sund: Suppleren�de bemærkninger til forslag af 9. marts 1936, (Co�penhagen, June 17 1937).



6.	Christiani & Nielsen et al., Motorveje med broer, 1937 pp. 8-9.



7.	Ibid.



8.	Christiani & Nielsen m.fl., Motorveje med bro�er, 1936, p. 9.



9.	Ibid. p. 9.



10.	Great Belt. Ltd., Nyt fra Storebælt, September 1994, pp. 8-10.



11.	Ibid.



12.	European Roundtable of Industrialists, Missing Links: Up�gra�ding Euro�pe's Transborder Ground Transport Infra�structure, (Paris: Roundtable Secretariat Paris Office, De�cember 1984).



13.	Ibid., pp. 23-25.



14.	European Roundtable of Industrialists, Missing Links: Up�grading Euro�pe's Transborder Ground Transport Infra�structure (Paris: Roundtable Secretariat Paris Office, De�cember 1984), pp. 25-26.



15.	Ibid., p. 26.



16.	Ibid., p. 26.



17.	Hochtief & Philipp Holzmann, Die Fehmarnbelt-tunnel�verbin�dung (no pub�lisher, undated, most likely publishing year is 1988 or 198�9).



18.	Ibid., p. 4.



19.	Ibid., p. 7.



20.	Ibid., p. 3.



21.	Scandinavian Link, Transport 1988-2000. Hoved�rapport om Scan�dina�vian Link. Sammenfatning (Copenhagen: Scan�dinavian Link, November 1987). Scandinavian Link, Ap�praisal of Fixed Link across Fehmarn Belt, pre�pared by Hoff & Over�gaard A/S for Scan�dinavian Link, (Co�penha�gen: Scandinavian Link, January 1990). A study of a fixed link across Feh�marn Belt as part of the Scandina�vian-continental connection had been carried out in 1984, before Scandinavian Link was formally established as an organi�sation (1986); Scan�dinavian Link, Draft Report (Oslo, June 15 1984).



22.	Scandinavian Link, Appraisal of Fixed Link across Feh�marn Belt, pp. 80-81.



23.	Ibid., p. 107.



24.	Ibid., pp. 80-81.



25.	Ibid., pp. 107 ff.



26.	Ibid., p. 97.



27.	A/S Storebælt, Foreløbig teknisk-økonomisk vurdering af en fast for�bindel�se over Femern Bælt (Copenhagen: Great Belt, Ltd., No�vember 1990).



28.	Ibid., pp. 17-18.



29.	Ibid., pp. 18-19.



30.	Ibid., pp. 20-21.



31.	Ibid., pp. 21-22.



32.	Ibid., pp. 48-49 and 51.



33.	Ibid., p. 29.



34.	Ibid., pp. 51-52.



35.	Dansk Vejforening, Femern Bælt forbindelsen, (Holte: Dansk Vej�fore�ning, February 1991).



36.	Ibid., p. 9.



37.	Ibid., pp. 4-7.



38.	Ibid., p. 5.



39.	Ibid., pp. 12-13.



40.	Ibid., p. 6.



41.	Ibid., pp. 16-17.



42.	Ibid., p.17.



43.	Fehmarn Belt Consortium, Forundersøgelse: Fe�mern Bælt for�bin�delsen over Østersøen, (Hvidov�re: KKS Entreprise, undated, most likely pub�lished in 1992).



44.	Ibid. pp. 8-10.



45.	Ibid. p. 5.



46.	DSB, Shuttletogsforbindelse under Femerbælt (Copenha�gen: DSB Pro�jekttje�nesten, June 1992), pp. 1, 34 and 36.



47.	Ibid., p. 1.



48.	Ibid., p. 43.



49.	Ibid., pp. 3, 43.



50.	Ibid., Appendix B, p. 1.



51.	Ibid., pp. 45-46.



1.	See, for instance, Gunnar Falkemark, Öresundsbron: Hur de avgörande besluten togs, second edition (Gothenburg: Naturskyddsföreningen, 1993) and Claus Hedegaard Sørensen, Slår bro fra kyst til kyst: En analyse af Socialdemokratiet og Øresundsforbindelsen (Hovedland, 1993).



2.	Letter from the mayor of Rødby Municipality to Junior Chamber, Nykøbing F, June 19 1990, p. 2., in Junior Chamber, eds., Fast forbindelse over Østersøen (Nykøbing F: Junior Chamber, undated).



3.	Letter from the nine municipalities on Lolland to the Danish Prime Minister, August 5 1991, p. 2, in Rødby Municipality, eds., Fast forbindelse over Femern Bælt (Rødby: Rødby Municipality, April 1994).



4.	Gert Mortensen, “Fast Femern-forbindelse eller ej,” Danske Kommuner No. 33, October 1993, pp. 30-31; personal communication with the mayor of Rødby Municipality, April 21 1994; Thomas Müller, “Bro-valg i Rødby”, Danske Kommuner No. 32, October 1993, pp. 16-17.



5.	AKF, Socio-økonomisk analyse af Storstrøms amt og Kreis Ostholstein (Copenhagen: AKF-Forlaget, 1994).



6.	Folketinget, “Aftale mellem Danmarks regering og Sveriges regering om en fast forbindelse over Øresund”, signed March 23 1991, article 21; Annex to Folketinget, “Forslag til Lov om anlæg af fast forbindelse over Øre�sund,” Lovforslag nr. L 178, proposed May 2 1991.



7.	Miljøministeriet, Danmark på vej mod år 2018: Resumé og handling, Landsplanredegørelse fra miljøministeren (Copenhagen: Miljøministeriet, 1992), p. 32.



8.	Folketinget, “Redegørelse om trafikpolitikken til år 2005”, Redegørelse nr. R 9, December 14 1993, Folketingets forhandlinger nr. 10 1993-94, 3944.



9.	The Group of Personal Representatives of the Heads of State and Govern�ment, Trans-European Networks: Interim Report of the Chairman to the Corfu European Council, undated, presented to the European Council June 24-25 1994 at Corfu, p. 3; European Council, European Counsil at Essen 9-10 December 1994, Presidency Conclusions, SN. 300/94.

 

10.	Ibid., Corfu, pp. 9, 25-26.



11.	“Resolution from the Second Nordic Conference of Ministers of Transport in Nyborg May 19-20 1994”, pp. 2-3.



12.	Folketinget, “Aftale mellem Danmarks regering og Sveriges regering om en fast forbindelse over Øresund”, signed March 23 1991, article 21; Annex to Folketinget, “Forslag til Lov om anlæg af fast forbindelse over Øre�sund,” Lovforslag nr. L 178, proposed May 2 1991.



13.	DB, DR, DSB and SJ, Banetrafikken Skandinavien-Kontinentet: Stra��te�gier og planer,  (Copenhagen, undated, most likely published in 1992), p. 2; SJ, SJ:s Tågfärjeutredning: Sammanfattning, förslag och konsekvenser (Stock�holm: SJ, 1989); SJ Information, 28. juni 1989.



14.	Letter from Storstrøm County to the Danish Prime Minister, Minister of Transport, the Parliament Committee on Public Works and MPs from Storstrøm County, April 26 1989; letter from Storstrøm County to Junior Chamber, Nykøbing Falster, July 27 1990; both in Junior Chamber, Fast Forbindelse over Østersøen, unpaginated.





15.	Storstrøms amt, Regionplan 1994-2005, redegørelse, retnings�linjer (Stor�strøms amt, June 1994), pp. 7, 64, 77.



16.	Letter from the mayor of Nykøbing F. Municipality to Junior Chamber, Nykøbing Falster, July 26 1990, in Junior Chamber, Fast Forbindelse over Østersøen, unpagi�nated; see also statement by the Mayor of Nykøbing F. Municipality in Dansk Vejforening, Femern Bælt forbindelsen (Copenhagen: Dansk Vejforening, February 1991), p. 18.



17.	Letter from the nine municipalities on Lolland to the Danish Prime Minister, August 5 1991, p. 2, in Rødby Municipality, eds., Fast forbindelse over Femern Bælt (Rødby: Rødby Municipality, April 1994).



18.	Gert Mortensen, “Fast Femern-forbindelse eller ej,” Danske Kommuner No. 33, October 1993, p. 30.



19.	Letter from the Confederation of Municipalities in Storstrøm County (Kommuneforeningen i Storstrøms amt) to Rødby Municipality, December 8 1992.



20.	Letter from the Centre Democrats in the Danish Parliament to Junior Chamber, Nykøbing Falster, June 7 1990, in Junior Chamber, Fast Forbindelse over Østersøen, unpaginated.



21.	Letter from the spokesman on transport policy, the Conservative Party to Junior Chamber, Nykøbing Falster, July 3 1990, in Junior Chamber, Fast Forbindelse over Østersøen, �unpaginated.



22.	Venstres Pressetjeneste, “Brovedtagelser må ikke gøre Jylland til en ‘blindtarm’”, May 30 1990.



23.	Folketinget, “Forslag til folketingsbeslutning om en privatfinan�sieret Femer Bælt-forbindelse,” Beslutningsforslag nr. B 53, law pro�posed January 12 1993, vote June 18 1993; Folketinget, Fortryk af Folketingets forhandlinger, June 18 1993, 11153.



24.	Ibid., “Bemærkninger til forslaget”, p. 2.



25.	Svend Auken, then chairman of the Social Democratic Party, as quoted in Ulrik Dahlin et al., “Broen til Sverige”, Press No. 66, May 1991, p. 70.



26.	Social Democratic Party, På Menneskets vilkår: Socialdemokratiets arbejds�program 1992-96, (Copenhagen: Social Democratic Party, September 1992), p. 35.



27.	Marianne Jelved as quoted in Information, September 17 1990.



28.	Tommy Dinesen, Socialist People’s Party spokesperson on traffic pol�icy as quoted in Berlingske Tidende August 26 1993.



29.	Personal communication with Steen Gade, Socialist People’s Party spokesperson for environmental policy, October 27 1994.



30.	Personal communication with Fridjof Hagen, spokesperson for traffic, Economic Council of the Labour Move�ment, October 28 1994.



31.	Letter from Danish Employers Confederation to Junior Chamber, Nykøbing Falster, June 27 1990, in Junior Chamber, Fast Forbindelse over Østersøen, unpagi�nated.



32.	Confederation of Danish Industries, memorandum regarding the Fehmarn Belt link, July 8 1993; the memorandum covers the attitudes of both the Confederation of Danish Industries and its German counterpart, the Bundesverband der Deutsches Industrien. See also Confederation of Danish Industries and Bundesverband der Deutsches Industrien, “Øget samhandel og transport kræver fast Østersøforbindelse”, memorandum, april 1993; Industrirådet, “Fast forbindelse over Østersøen”, memoran�dum, July 27 1990, p. 1; Berlingske Tidende January 9 1990.



33.	Erik Ross Pedersen, Chief Executive Officer for the Danish Confedera�tion of Contractors, as quoted in Berlingske Tidende June 18 1994.



34.	Georg Poulsen, “Fagbevægelsens syn på fremtidens vej- og transport�politik i Danmark”, Asfalt No. 119, 1991, p. 10; see also Berlingske Tidende January 9 1990.



35.	Fehmarn Belt Consortium, Forundersøgelse: Femern Bælt forbindelsen over Østersøen, (Hvidovre: KKS Entreprise, undated, most likely pub�lished in 1992), pp. 2-3.



36.	Dr. Eckart van Hooven, The ‘Mare Balticum’ - a New Region for Europe, (Deutsche Bank, undated), p. 8.



37.	Hochtief & Philipp Holzmann, Die Fehmarnbelt-tunnelverbindung (no publisher, undated, most likely publishing year is 1988 or 1989).



38.	Fehmarn Belt Consortium, Forundersøgelse: Femern Bælt forbindelsen over Østersøen, (Hvidovre: KKS Entreprise, undated, most likely pub�lished in 1992), pp. 2-3.



39.	Hochtief & Philipp Holzmann, Die Fehmarnbelt-tunnelverbindung.



40.	Berlingske Tidende May 27 1992.



41.	European Roundtable of Industrialists, Missing Links: Upgrading Europe's Transborder Ground Transport Infrastructure, (Paris: Roundtable Secretariat Paris Office, December 1984), pp. 21-22.



42.	Arbetsgruppen för utvidgat ekonomiskt samarbete i Norden, Norden Finns: Slutrapport, undated, p. 30; Henrik Baasch, Effektive trans�porter til EF’s indre marked: Hvad forventer nordisk industri?, (Copenhagen: Scandinavian Link, 1989).



43.	Petition initiated by ASEED Europe (undated) and distributed by European Federation for Transport and Environment September 1994.



44.	Letter from Great Belt. Ltd. to the review panel, November 4 1994.



45.	David Rehling, “Connection that will benefit the environment”, the Director General, the Danish Society for the Conservation of Nature, undated.



46.	Annex to “Tillægsbetænkning over Forslag til lov om anlæg af fast forbindelse over Øresund”, made by the Danish Parliament Committee on Traffic, August 9 1991, p. 36.



47.	Dansk Vejforening, Femern Bælt forbindelsen (Copenhagen: Dansk Vejforening, February 1991), p. 18.



48.	Ibid., pp. 1 ff.



49.	Junior Chamber, Fast Forbindelse over Østersøen, p. 1.



50.	Dansk Vejforening, Femern Bælt forbindelsen, pp. 1 ff.



51.	 Det Fri Aktuelt July 6 1994.



52.	Editorial, Berlingske Tidende, May 28 1992; see also editorials January 10 1990, February 4 1990 and May 11 1990.



53.	Editorial, Børsen, March 9 1993; see also editorials September 6 1994 and February 13 1991.



54.	Editorial, Ingeniøren, June 10 1994.



55.	Editorial, Morgenavisen Jyllands-Posten, June 17 1994.



56.	Gallop Poll March 7-14 1991 quoted in Berlingske Tidende March 17 1991.



57.	When 475 people were asked in 1994 whether they were for or against the Øresund Link, 30 percent answered they were for, 54 percent that they were against and 15 percent did not know. When asked to agree or disagree with the statement, “The wisest thing would be for the politicians to take a break [tænkepause, implying that the project would be halted for the period of the break] because everything about the project is so unclear”, 59 percent were in complete agreement, 23 percent were in partial agreement and 13 percent were in complete or partial disagreement. (AIM Research for Danish National Radio, 1994). When 764 voters were asked in april 1988 whether they were for or against the Great Belt Link, 31 percent said they were for the link, 50 percent that they were against it and 19 percent that they did not know. (Vilstrup Research for Politiken, April 25 1988).







		�SIDE \* ARABERTAL�4�



		�SIDE \* ARABERTAL�3�



		�SIDE \* ARABERTAL�2�



		�SIDE \* ARABERTAL�1�



		�SIDE \* ARABERTAL�1�



		�SIDE \* ARABERTAL�6�



		�SIDE \* ARABERTAL�5�



		�SIDE \* ARABERTAL�3�



		�SIDE \* ARABERTAL�10�



		�SIDE \* ARABERTAL�9�



		�SIDE \* ARABERTAL�7�



		�SIDE \* ARABERTAL�69�



		�SIDE \* ARABERTAL�69�



		�SIDE \* ARABERTAL�69�



		�SIDE \* ARABERTAL�79�



		�SIDE \* ARABERTAL�79�



		�SIDE \* ARABERTAL�79�








